[CERTIFICATION BODY NAME — CONFIDENTIAL]

ISO/IEC 27001:2022 Certification Services

STAGE 2 CERTIFICATION AUDIT PLAN

ISO/IEC 27001:2022 Initial Certification — On-Site Audit

MediSync Technologies Pvt. Ltd.  |  ISMS-ST2-001  |  17–21 March 2027

| Field | Detail |
| --- | --- |
| Document Reference | ISMS-ST2-001 |
| Audit Type | Stage 2 — ISO/IEC 27001:2022 Initial Certification (On-Site Audit) |
| Applicant organisation | MediSync Technologies Pvt. Ltd., Bengaluru |
| ISMS scope | Design, development, deployment, and operation of 8 healthcare SaaS products across 4 locations and 2 cloud regions (per ISMS-INI-011) |
| Audit standard | ISO/IEC 27001:2022 and ISO/IEC 27006-1:2022 |
| Certification body | [Name withheld — confidential. Refer to ISMS-PEV-008 Annex A] |
| Lead auditor | [Name withheld — IRCA-registered ISO 27001 Lead Auditor] |
| Technical expert (healthcare IT) | [Name withheld — healthcare information systems domain expert] |
| Audit dates | 17–21 March 2027 (5 days) |
| On-site locations | Bengaluru HQ (Days 1–4) ¦ Pune Engineering (Day 4 afternoon — video) ¦ Hyderabad CS (Day 4 — video) ¦ Dubai Legal (Day 3 — video) |
| Opening meeting | 17 March 2027, 09:00 IST — Bengaluru Board Room |
| Closing meeting | 21 March 2027, 15:00 IST — Bengaluru Board Room |
| MediSync technical contact | Vikram Sundaram (CISO) — vsundaram@medisync.io |
| MediSync administrative contact | Meera Iyer (ISMS Manager) — miyer@medisync.io |
| Audit plan issued | 5 March 2027 |
| Document Classification | Confidential — MediSync and Certification Body only |

This Stage 2 audit plan confirms the schedule, scope, audit team, session agenda, and evidence focus for the Stage 2 ISO/IEC 27001:2022 certification audit of MediSync Technologies Pvt. Ltd. Stage 2 is the on-site certification audit — it independently verifies that the controls described in MediSync's ISMS documentation are implemented and operating effectively in practice.

# Table of Contents

(Right-click → 'Update Field' or press F9 in Microsoft Word.)

# 1. Stage 2 Purpose and Scope

The Stage 2 audit is the certification audit. It independently determines whether MediSync's ISMS conforms to all requirements of ISO/IEC 27001:2022 and whether the controls described in the documentation are implemented and operating effectively in the live production environment. Unlike Stage 1, Stage 2 does not take documentation at face value — it verifies.

The Stage 2 audit will:

- Test controls in the live environment through demonstration, inspection, and system queries — not documentary review alone.

- Conduct structured interviews with control owners to assess competence and embedded knowledge, not just procedural familiarity.

- Sample records, logs, and system configurations to confirm that operational controls are consistently applied.

- Assess whether nonconformities found at the internal audit (December 2026) have been genuinely corrected — not just documented as corrected.

- Assess whether the ISMS as a whole is suitable, adequate, and effective for MediSync's context and objectives.

The audit standard applied is ISO/IEC 27001:2022 (all clauses and all 93 Annex A controls addressed in MediSync's SoA). The audit is conducted in accordance with ISO 19011:2018 and ISO/IEC 27006-1:2022.

# 2. Stage 1 Findings — Context for Stage 2

The Stage 2 audit is informed by the Stage 1 findings (ISMS-ST1-005, issued 18 February 2027) and the condition resolution responses (ISMS-ST1-007, submitted 28 February 2027). The following items from Stage 1 are carried forward as Stage 2 focus areas.

## 2.1 Stage 1 conditions — confirmed resolved

| Condition | Resolution (per ISMS-ST1-007) | Stage 2 verification |
| --- | --- | --- |
| S2-C001 — Penetration test | Test completed 17–21 February 2027. 0 Critical, 2 High findings (both remediated — TLS 1.1 disabled on API-GW, HIS-CORE error message suppressed). Rescan confirmed by external firm 25 February 2027. | Lead auditor to review pen test report in GRC Repository. Confirm CHG-016 (TLS change) in OPS-010. Confirm HIS-CORE error response — rescan report reviewed. |
| S2-C002 — A6.3 evidence document | January 2027 awareness completion export filed in GRC Repository. OPS-002 A6.3 entry updated from platform URL to GRC path. | Lead auditor to navigate to /Phase 5 — Operation/ISMS-OPS-002/A6.3_Awareness_Completion_Evidence_Jan2027.xlsx and retrieve document. Confirm OPS-002 A6.3 entry cites GRC path. |

## 2.2 Stage 1 positive findings — Stage 2 independent verification

The following Stage 1 positive findings will be independently verified at Stage 2 through live demonstration rather than documentary review:

- PF-001 — R-006 closure: IR procedure SOC Manager knowledge check (CERT-In clock trigger and notification tracks without document reference).

- PF-002 — NCR corrective action effectiveness: knowledge checks for NCR-002 (HR — certificate renewal trigger) and NCR-003 (IT Operations Lead — emergency change process "before action, not after").

- PF-003 — Dual-jurisdiction regulatory: sample DPA reviewed; Head of Legal knowledge check on UAE PDPL Track 3 obligations.

## 2.3 Stage 1 observations — Stage 2 follow-up

| Observation | Expected status at Stage 2 | Stage 2 check |
| --- | --- | --- |
| OBS-S1-001 (Awareness 94%) | Head of Procurement (Priya Mehta) appointed 17 February 2027. Awareness should be at or near 95%+ by Stage 2. | Confirm awareness completion ≥95% per ISMS-SUP-004 Tab 2. Confirm Head of Procurement has completed awareness module. |
| OBS-S1-002 (3 IP SoA controls) | A5.36 (annual compliance review) targeted April 2027 — may still be IP at Stage 2 depending on exact completion date. A5.29 (UAE DR) and A5.31 (DPDP Act) expected to remain IP with documented timelines. | Confirm A5.36 is FI or has a confirmed in-progress completion date of no later than 30 April 2027. Confirm A5.29 and A5.31 have updated documented timelines. |
| OBS-S1-003 (UAE DR test) | Planned October 2027 — not expected to be complete by Stage 2. | Confirm CI-013 is tracked in the continual improvement log. Confirm UAE DR test is on the 2027 annual calendar. |

# 3. Audit Team

| Role | Detail |
| --- | --- |
| Lead auditor | [Name withheld] — IRCA-registered ISO 27001 Lead Auditor. On-site at Bengaluru HQ for all 5 days. Responsible for overall audit conduct, findings, and certification recommendation. |
| Technical expert — healthcare IT | [Name withheld] — Healthcare information systems domain expert. On-site at Bengaluru Days 1–3; video for Days 4–5. Responsible for assessing healthcare-specific controls: EHR standards, patient data handling, CERT-In technical compliance, dual-jurisdiction architecture. |
| Certification body reviewer | [Name withheld] — internal review of the audit findings and certification recommendation before the certificate is issued. No direct contact with MediSync. |

No conflict of interest has been identified between the audit team and MediSync, its customers, or its competitors.

# 4. Stage 2 Audit Schedule — 17–21 March 2027

The audit is structured across 5 days. Days 1–3 cover the ISMS framework, risk and planning, operation, and the highest-priority live control demonstrations. Day 4 covers performance evaluation, improvement, and remote sessions. Day 5 covers the penetration test follow-up, evidence spot-check, and closing meeting.

Session format key: DEMO = live system demonstration | INTV = structured interview | INSP = document/log inspection | KCK = knowledge check (auditee describes process without consulting documentation)

## Day 1 — Monday 17 March 2027 (Bengaluru HQ, on-site)

|  | 09:00–09:30 Opening Meeting Auditee: CEO, CISO, ISMS Manager, Technical contacts Location: Bengaluru Board Room — on-site Method: Formal opening Tests: Scope confirmation ¦ Attendance ¦ Audit process overview ¦ Confirm GRC Repository access |
| --- | --- |

|  | 09:30–10:30 Clause 4–5: Context, Leadership, and IS Policy Auditee: CISO + ISMS Manager Location: Bengaluru — on-site Method: INSP + INTV Tests: Context analysis (INI-006) — confirm current. IS Policy (LDR-001) — confirm CEO approval and communication. Steering Committee minutes — confirm last 2 meetings, all mandatory agenda items. CISO appointment record (LDR-007). |
| --- | --- |

|  | 10:30–12:30 Clause 6: Risk register and SoA — full review Auditee: CISO Location: Bengaluru — on-site Method: INSP + INTV Tests: Risk register (PLN-004) — all 21 risks reviewed. R-006/R-007/R-015 closure evidence confirmed. R-021 (SentinelWatch BCDR) tracked. SoA (PLN-006) — 15-control spot-check using OPS-002 evidence citations. CISO to explain the risk scoring for R-002 (phishing — Finance). |
| --- | --- |

|  | 12:30–13:30 Lunch break Auditee: — Location: — Method: — Tests: — |
| --- | --- |

|  | 13:30–15:00 Clause 7: Support — Competence and awareness Auditee: Head of HR Location: Bengaluru — on-site Method: INSP + KCK Tests: Training records (SUP-004) — sample 5 named staff across departments. Certificate Register Tab 3 — confirm AZ-500 current (Sana Al Farsi, passed 28 Jan 2027), Renewal Owner/Action Due columns populated. Awareness completion ≥95% (SUP-004 Tab 2). Phishing simulation second results (Feb 2027). |
| --- | --- |

|  | 15:00–17:00 Priority DEMO 1: Backup immutability — S3 Object Lock and Azure Immutable Blob Auditee: Head of Cloud Infrastructure Location: Bengaluru — on-site (with AWS/Azure console) Method: DEMO Tests: S3 Object Lock console (AP-south-1 EHR-CORE backup bucket) — confirm Compliance mode active. Azure Immutable Blob Storage (UAE North backup container) — confirm locked policy. DR test record (OPS-008 Appendix A) cross-referenced. Expected outcome: POS-001 from internal audit to be independently confirmed. |
| --- | --- |

## Day 2 — Tuesday 18 March 2027 (Bengaluru HQ, on-site)

|  | 09:00–10:30 Priority DEMO 2: Incident management — IR procedure and CERT-In knowledge check Auditee: SOC Manager Location: Bengaluru — on-site Method: KCK + INSP Tests: SOC Manager to walk through what happens from first alert to CERT-In notification — WITHOUT consulting OPS-005. Lead auditor will listen for: SentinelWatch escalation trigger, CERT-In clock start (MEDIUM or above classification), DPDP Act Legal notification step, UAE PDPL Track 3. Incident register (OPS-006) — confirm 3 entries including INC-003 tabletop. |
| --- | --- |

|  | 10:30–12:00 Priority DEMO 3: Cloud configuration — Sentinel drift alerts and PIM Auditee: Head of Cloud Infrastructure + SOC Manager Location: Bengaluru — on-site Method: DEMO Tests: Sentinel alert rule list — confirm 5 mandatory alert categories (D-02.3) have active rules. Live demonstration: simulated configuration change — audit lead observes whether Sentinel alert fires within SLA. Entra ID PIM activation log (last 30 days) — all activations within business hours, all with approval. Production security group rules (one VPC) — confirm no 0.0.0.0/0 inbound except port 443. |
| --- | --- |

|  | 12:00–13:00 Lunch break Auditee: — Location: — Method: — Tests: — |
| --- | --- |

|  | 13:00–14:30 Priority DEMO 4: Key management — AWS KMS and Secrets Manager Auditee: Head of Cloud Infrastructure Location: Bengaluru — on-site Method: DEMO Tests: AWS Secrets Manager — confirm 0 secrets >90 days (KPI-010). AWS KMS CMK auto-rotation — live console demonstration for India region CMKs. Azure Key Vault rotation policy — confirm active. Ask: what is the process if a secret is found compromised at 2am? |
| --- | --- |

|  | 14:30–16:00 Change management and vulnerability management Auditee: IT Operations Lead + SOC Manager Location: Bengaluru — on-site Method: INSP + KCK Tests: OPS-010 Change Log — confirm CHG-015 (retrospective, NCR-003) and CHG-016 (API-GW TLS, pen test remediation). IT Operations Lead knowledge check: describe emergency change process without consulting OPS-010. Nessus vulnerability scan — most recent monthly report, confirm 0 Critical open. |
| --- | --- |

|  | 16:00–17:00 Access control — access review and hospital admin accounts Auditee: CISO + IT Operations Lead Location: Bengaluru — on-site Method: INSP + DEMO Tests: Access review REV-002 (Q4 2026/Jan 2027) — confirm complete, 0 stale accounts. Entra ID audit log — confirm accounts reviewed and any stale accounts disabled within SLA. Hospital-facing admin account provisioning process — walk through what happens when a hospital IT contact leaves without notifying MediSync. |
| --- | --- |

## Day 3 — Wednesday 19 March 2027 (Bengaluru HQ + Dubai video)

|  | 09:00–10:30 Priority DEMO 5: SDLC controls — Engineering Auditee: VP Engineering (Advait Deshmukh) Location: Bengaluru — on-site (VP Engineering travels from Pune) Method: DEMO Tests: GitHub branch protection — attempt direct push to main; confirm rejected. GHAS secret scanning — show live alert from last 30 days. Kubernetes PSS Restricted profile — confirm in pod spec for one production deployment. Dependabot — confirm active, show last 3 resolved dependency alerts. |
| --- | --- |

|  | 10:30–12:00 Vendor assessments and supplier management Auditee: ISMS Manager Location: Bengaluru — on-site Method: INSP Tests: VaultArchive assessment (88/100) — security schedule signed, BCDR test condition tracked. SentinelWatch assessment (82/100) — per-analyst access (CHG-011 due Dec 2026) confirmed. MedLink Gulf report (issued Jan 2027) — confirm filed in GRC. Tier 2 assessments (PulseMail, PayBridge, TrustID) — confirm complete. |
| --- | --- |

|  | 12:00–13:00 Lunch break Auditee: — Location: — Method: — Tests: — |
| --- | --- |

|  | 13:00–14:30 Dubai session — Regulatory and legal (UAE PDPL and DPAs) Auditee: Omar Al Mansoori (Head of Legal) Location: Dubai — Microsoft Teams video Method: INTV + KCK Tests: UAE PDPL notification procedure (Track 3) — Head of Legal to describe the notification path without consulting OPS-005. DPA sample — audit lead will request 1 named UAE enterprise customer DPA to confirm currency. DPDP Act monitoring — Head of Legal to describe the quarterly review process. Technical expert to assess UAE PDPL Data Processor characterisation. |
| --- | --- |

|  | 14:30–16:30 NCR corrective action effectiveness — all three NCRs Auditee: CISO + ISMS Manager + IT Operations Lead + Head of HR Location: Bengaluru — on-site Method: INSP + KCK Tests: NCR-001 (A5.8 evidence): navigate to /Phase 5 — Operation/ISMS-OPS-002/A5.8_Architecture_Review_Record_v1_0 independently. Confirm OPS-002 retrieval verification step in guidance note. NCR-002 (AZ-500): confirm AZ-500 current in Certificate Register Tab 3. Head of HR to describe renewal trigger process (90-day reminder, GRC report section). NCR-003 (change process): IT Operations Lead knowledge check — "verbal CISO approval before action." CHG-015 and CHG-016 both in OPS-010. |
| --- | --- |

|  | 16:30–17:00 Day 3 debrief and preliminary discussion Auditee: CISO + ISMS Manager Location: Bengaluru — on-site Method: Debrief Tests: Informal end-of-day discussion. Lead auditor confirms preliminary status of Days 1–3 findings. Identifies any items requiring clarification for Days 4–5. No formal findings issued at this stage. |
| --- | --- |

## Day 4 — Thursday 20 March 2027 (Bengaluru HQ + video sessions)

|  | 09:00–10:30 Clause 9: Performance evaluation — KPIs, monitoring, and audit programme Auditee: ISMS Manager Location: Bengaluru — on-site Method: INSP Tests: KPI log (PEV-002) — last 3 months. All 28 KPIs measured per PEV-001. Escalation threshold: confirm last time a KPI breached its threshold and what happened. Monthly GRC status report — confirm certificate renewal status section (NCR-002 systemic improvement). Internal audit programme (PEV-003) — confirm Audit 2 (Feb 2027) completed and report in GRC. |
| --- | --- |

|  | 10:30–11:30 Phishing simulation results and awareness programme effectiveness Auditee: Head of HR + SOC Manager Location: Bengaluru — on-site Method: INSP Tests: Phishing simulation second results (February 2027) — confirm click rate vs August 2026 baseline. Confirm ≥50% reduction target met (MediSync reported 62.4% reduction — to be independently confirmed from the simulation report). Awareness completion ≥95% — confirm Head of Procurement (Priya Mehta) has completed module. |
| --- | --- |

|  | 11:30–12:30 Clause 10: Improvement — NCR process and CI log Auditee: ISMS Manager Location: Bengaluru — on-site Method: INSP Tests: NCR register (IMP-001) — confirm all 3 NCRs closed and verified. CA Tracker (IMP-004) — confirm all NCR CAs and management review actions tracked. CI Log (IMP-006) — confirm improvements from multiple sources. Lessons Learned (IMP-007) — confirm 10 complete, 7 in progress. |
| --- | --- |

|  | 12:30–13:30 Lunch break Auditee: — Location: — Method: — Tests: — |
| --- | --- |

|  | 13:30–15:00 Pune Engineering session — SDLC and change management deep-dive Auditee: VP Engineering + senior engineer Location: Pune — Microsoft Teams video Method: DEMO + INTV Tests: GitHub repository security settings — confirm branch protection and GHAS active for all production repos. Walk through a recent PR that was rejected by GHAS secret scanning — what happened. Code review process for security-sensitive changes. Dependabot — show most recent critical or high dependency vulnerability and how it was handled. |
| --- | --- |

|  | 15:00–16:00 Hyderabad Customer Success — customer data handling and access control Auditee: Head of Customer Success Location: Hyderabad — Microsoft Teams video Method: INTV Tests: Customer onboarding access provisioning process — how hospital IT admin accounts are created. Customer offboarding — what happens when a hospital cancels or a key contact leaves. Any customer-reported security incidents in the last 12 months and how they were handled. |
| --- | --- |

|  | 16:00–17:00 Management review and strategic ISMS oversight Auditee: CEO (or COO if CEO unavailable) Location: Bengaluru — on-site (or video if CEO unavailable) Method: INTV Tests: CEO-level interview: (1) what does the CEO understand the ISMS to cover and why it matters to MediSync; (2) how does the Steering Committee stay informed about security status; (3) what would trigger an out-of-cycle management review; (4) Stage 2 certification decision authority. |
| --- | --- |

## Day 5 — Friday 21 March 2027 (Bengaluru HQ, on-site)

|  | 09:00–10:30 Penetration test results — deep review and remediation verification Auditee: CISO + Head of Cloud Infrastructure Location: Bengaluru — on-site Method: INSP + DEMO Tests: Penetration test report (GRC: /Phase 5 — Operation/Penetration Tests/PenTest_Feb2027_[Firm]_Restricted.pdf) — review all findings. CHG-016 (TLS 1.1 disabled) — confirm in OPS-010 and demonstrate in AWS console. HIS-CORE error message suppression — demonstrate with a test malformed payload to the patient search endpoint (non-production environment). Medium findings remediation log — confirm all are being tracked. |
| --- | --- |

|  | 10:30–12:00 SoA evidence spot-check — 15 controls Auditee: ISMS Manager + CISO Location: Bengaluru — on-site Method: INSP Tests: Lead auditor selects 15 controls from SoA marked FI. Navigate to OPS-002 evidence citation for each. Retrieve document from GRC Repository independently. Confirm evidence is retrievable and relevant. (S2-C002 resolution: A6.3 to be included in this sample.) Note: MediSync's retrospective retrieval verification (ST1-A04) should mean all entries pass. |
| --- | --- |

|  | 12:00–13:00 Lunch break — audit team internal discussion Auditee: — Location: — Method: Internal Tests: Audit team to compile preliminary findings, discuss certification recommendation. |
| --- | --- |

|  | 13:00–14:30 Audit team write-up and finding classification Auditee: — Location: Bengaluru — audit team only Method: Internal Tests: Lead auditor and technical expert complete audit finding documentation. Classify any nonconformities (major/minor). Prepare closing meeting presentation. Formulate certification recommendation. |
| --- | --- |

|  | 15:00–16:00 Closing Meeting Auditee: CEO, CISO, ISMS Manager + key auditees Location: Bengaluru Board Room — on-site Method: Formal closing Tests: Lead auditor presents: (1) audit scope and methodology confirmation; (2) findings summary — any nonconformities raised; (3) positive findings and areas of strength; (4) certification recommendation. MediSync right of response — factual corrections only. |
| --- | --- |

# 5. Priority Live Control Demonstrations

The following five demonstrations are the highest priority for the Stage 2 audit. They verify controls that MediSync claimed as implemented at Stage 1. The lead auditor will ask the relevant control owner to demonstrate these in the live environment — not show a screenshot, not describe the configuration, but demonstrate it with the audit team observing.

| Demo | Control | What the audit team will observe | Auditee |
| --- | --- | --- | --- |
| DEMO 1 | A8.13 — Backup immutability (POS-001) | S3 Object Lock settings (Compliance mode confirmed in AWS console). Azure Immutable Blob locked policy (Azure Portal). If settings are not active, this is a major nonconformity — a control claimed as implemented and verified at internal audit. | Sana Al Farsi (Head of Cloud Infra) |
| DEMO 2 | A5.24–A5.26 — IR procedure embedded (POS-002) | SOC Manager describes CERT-In notification sequence including the 6-hour clock trigger point — without consulting OPS-005. If the SOC Manager cannot describe the clock trigger correctly from memory, the internal audit positive finding is not confirmed. | Neha Choudhury (SOC Manager) |
| DEMO 3 | A5.23 / A8.9 — Sentinel cloud monitoring (G-11) | Sentinel alert rules list (5 mandatory categories). Audit team observes an alert fire — configuration change event triggers the alert within the expected SLA. If Sentinel alerts are not operational, this is a gap in the monitoring and detection capability. | Sana Al Farsi + Neha Choudhury |
| DEMO 4 | A8.24 — Key management (G-14) | AWS Secrets Manager rotation report (0 secrets >90 days). AWS KMS CMK auto-rotation (India region) — enabled and demonstrated live. If secrets are overdue or KMS auto-rotation is disabled, this is a nonconformity. | Sana Al Farsi (Head of Cloud Infra) |
| DEMO 5 | A8.25–A8.29 — SDLC controls (G-16) | GitHub branch protection (direct push to main rejected — demonstrated live). GHAS secret scanning (active — recent alert shown). Kubernetes PSS Restricted profile confirmed in production pod spec. | Advait Deshmukh (VP Engineering) |

# 6. Structured Knowledge Checks

The following knowledge checks are scheduled. The auditee is asked to describe a process or procedure from memory — without consulting documentation. The purpose is to confirm that procedures are genuinely embedded, not just documented. A knowledge check failure does not automatically result in a nonconformity but is a significant indicator of whether the corrective action addressed the root cause.

| Check | Auditee | Question to be asked | Minimum acceptable answer |
| --- | --- | --- | --- |
| KCK-001 | Neha Choudhury (SOC Manager) | "Walk me through what happens from the moment a suspicious alert fires at 3am on a Saturday — from detection to CERT-In notification." | SOC Manager describes: SentinelWatch escalation timeline, CISO notification, CERT-In clock starting at MEDIUM or above classification (not at confirmed breach), DPDP Act Legal notification step, UAE PDPL Track 3 if UAE data. Must NOT describe a process that starts the clock at confirmed breach — that was the tabletop finding that OPS-005 was updated to fix. |
| KCK-002 | IT Operations Lead | "If you need to urgently modify a production security group during a connectivity incident right now, what do you do? Walk me through the steps." | IT Operations Lead describes: contact CISO for verbal approval BEFORE making the change (not after). Log in OPS-010 Tab 2 emergency track. Formal approval within 48 hours. COO fallback if CISO unreachable. Must NOT describe making the change and seeking approval afterwards — that was the NCR-003 root cause. |
| KCK-003 | Priya Subramaniam (Head of HR) | "A team member's role-critical certification expires in 85 days. What happens?" | Head of HR describes: the 90-day calendar reminder has already fired (or fires within 5 days). Renewal Owner notified. Certificate Register updated. Status appears in next monthly GRC report for CISO visibility. Must NOT describe a scenario where no action happens until after expiry — that was the NCR-002 root cause. |
| KCK-004 | Omar Al Mansoori (Head of Legal) | "If a security incident tonight involves UAE patient data — what do you do and what are your obligations under UAE PDPL?" | Head of Legal describes: OPS-005 Track 3 notification path, the supervisory authority (UAE DPO), the notification timeline, and that MediSync is acting as a Data Processor notifying the Data Controller (hospital customer) as well. Should reference the DPA structure. |
| KCK-005 | CEO or COO | "How do you stay informed about MediSync's security posture, and what would make you call an emergency Steering Committee?" | CEO/COO references: monthly GRC status report, quarterly Steering Committee, annual management review. Trigger for emergency: a declared incident above a threshold, a major nonconformity, a regulatory breach notification, a significant change to the threat environment. |

# 7. Finding Classification

| Classification | Definition and outcome |
| --- | --- |
| Major nonconformity | Absence of, or total failure of, a required ISMS element. OR: a systemic failure affecting multiple controls or the overall effectiveness of the ISMS. A major nonconformity blocks certification. MediSync must submit a corrective action plan within 30 days and confirm closure before the certificate can be issued. A major nonconformity at Stage 2 where a related internal audit NCR was closed is a serious concern — it suggests the corrective action did not genuinely address the root cause. |
| Minor nonconformity | An isolated lapse, gap, or weakness that does not constitute a total breakdown. Certification may proceed but a corrective action plan must be submitted within 30 days of the Stage 2 audit. The corrective action must be confirmed effective before the first surveillance audit. |
| Observation | An area where improvement is recommended but no nonconformity exists. No mandatory action. Presented for management consideration. |
| Positive finding | An area of particularly strong implementation that demonstrates good practice. Reported to provide balanced audit conclusions. |

# 8. Pre-Audit Requirements

MediSync is requested to have the following in place before the Stage 2 opening meeting on 17 March 2027:

| Requirement | Detail |
| --- | --- |
| GRC Repository access | Confirm read-only SharePoint access remains active for the lead auditor. ISMS Manager to test access on 16 March 2027 and confirm by email. |
| Retrospective OPS-002 retrieval check (ST1-A04) | ISMS Manager to confirm completion of the full retrospective retrieval check of all OPS-002 FI entries (committed to at the Stage 1 closing meeting). Any non-retrievable entries should be corrected before 10 March 2027. |
| Phishing simulation results | Second simulation results (February 2027) to be available in GRC Repository. Neha Choudhury to confirm results are filed before the Day 4 session. |
| A5.36 compliance review status | Confirm current status of the A5.36 annual IS policy and procedures compliance review (committed to at Stage 2 readiness response, target 31 March 2027). If not yet complete, confirm progress and whether it will be complete before the closing meeting. |
| Auditee availability confirmation | ISMS Manager to confirm all named auditees are available for their scheduled sessions by 12 March 2027. Any changes to require lead auditor approval. |
| Board room and technology | Bengaluru Board Room booked for all 5 days. Microsoft Teams links set up for Dubai (Day 3), Pune (Day 4), and Hyderabad (Day 4) sessions. Laptop with GRC Repository access and AWS/Azure console access to be available for all demonstration sessions. |

# 9. Audit Plan Acceptance

MediSync is requested to confirm acceptance of this audit plan by returning a signed copy to the lead auditor by 12 March 2027. If MediSync has any objections — including concerns about auditor independence, schedule conflicts, or scope accuracy — these must be raised before 12 March 2027.

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| Vikram Sundaram | CISO — MediSync | ______________________________ |  |
| Meera Iyer | ISMS Manager — MediSync | ______________________________ |  |

Return signed copy to: [Lead Auditor email — confirmation of Stage 2 schedule]