MEDISYNC TECHNOLOGIES PVT. LTD.

Bengaluru  |  Pune  |  Hyderabad  |  Dubai

ISMS MANAGEMENT REVIEW — MEETING AGENDA

Annual Management Review — December 2026

Project HealthSec — ISO/IEC 27001:2022 ISMS Implementation

| Field | Detail |
| --- | --- |
| Document Title | ISMS Management Review — Meeting Agenda |
| Document Reference Number | ISMS-PEV-007 |
| ISO/IEC 27001:2022 Clause | Clause 9.3 — Management Review |
| Master List Entry | Phase 6 — Performance Evaluation (Clause 9), Item 7 of 9 |
| Meeting Date | 22 December 2026 |
| Meeting Time | 09:00–13:00 IST (4 hours) |
| Location | Bengaluru HQ — Board Room (hybrid — Dubai attendees via video) |
| Chair | Ananya Rao — Chief Executive Officer |
| Meeting Secretary | Meera Iyer — ISMS Manager (minute-taker) |
| Version | 1.0 — Final agenda |
| Circulated to attendees | 15 December 2026 (5 business days prior) |
| Document Classification | Confidential — Internal Use Only |
| Companion Documents | ISMS-PEV-005 Internal Audit Report ¦ ISMS-PEV-006 Findings Register ¦ ISMS-PEV-008 Management Review Minutes |

This agenda defines the structure and content of the annual ISMS management review. ISO/IEC 27001:2022 Clause 9.3 specifies mandatory inputs that must be addressed at every management review. All 14 mandatory inputs are covered across the 12 agenda items below. Attendees are expected to have read the pre-read pack (circulated 15 December 2026) before the meeting.

# Attendees

| Name | Role | Location | Attendance |
| --- | --- | --- | --- |
| Ananya Rao | CEO — Chair | Bengaluru (in person) | Required |
| Vikram Sundaram | CISO | Bengaluru (in person) | Required |
| Meera Iyer | ISMS Manager — Secretary | Bengaluru (in person) | Required |
| Farhan Ahmed | COO | Bengaluru (in person) | Required |
| Rajesh Menon | CFO | Bengaluru (in person) | Required |
| Ridhima Kapoor | CTO | Bengaluru (in person) | Required |
| Omar Al Mansoori | Head of Legal (UAE) | Dubai (video) | Required |
| Priya Subramaniam | Head of HR | Bengaluru (in person) | Required |
| Neha Choudhury | SOC Manager | Bengaluru (in person) | Item A-06 presenter — required for that slot |
| Advait Deshmukh | VP Engineering | Pune (video) | Item A-07 presenter — required for that slot |
| Rohan Sharma | Deputy ISMS Manager | Bengaluru (in person) | Observer — no quorum role |
| [External audit lead] | Internal Audit Lead | TBC — video | Required for A-04 (audit results presentation) |

# Pre-Read Pack

The following documents were circulated to all attendees on 15 December 2026. Attendees are expected to have reviewed these before the meeting. Discussion time is allocated assuming familiarity with the materials — the meeting is not a document read-through.

| Document | Reference | What to read |
| --- | --- | --- |
| ISMS Year 1 performance summary | ISMS-PEV-002 KPI Log (full year) | All KPIs vs targets. Identify any metric below target to raise in A-03. |
| Internal audit report | ISMS-PEV-005 (Audit 1 — Dec 2026) | Full report — all findings. NCR-001, NCR-002, NCR-003 corrective action plans. |
| Risk register (current) | ISMS-PLN-004 (Phase 5 baseline) | Focus on R-002, R-004, R-009 (still above appetite). Note R-006, R-007, R-015 closures. |
| Risk treatment plan — action status | ISMS-PLN-005 | Treatment actions due Q1 2027. |
| Phishing simulation results | ISMS-PEV-009 (Aug 2026 baseline) | Baseline click rate by department. Second simulation Feb 2027. |
| Objectives progress dashboard | ISMS-PEV-002 — objectives tab | O-01 to O-11 RAG status. OO-01 to OO-10 RAG status. |
| Audit findings register | ISMS-PEV-006 | NCR status (all Open — corrective action plans due 31 Jan 2027). |

# Meeting Agenda

14 mandatory Clause 9.3 inputs are mapped across the 12 agenda items. This mapping is noted against each item. Items marked * are decision items requiring a recorded management decision in the minutes (ISMS-PEV-008).

| Time (IST) | Agenda Item | Duration | Type |
| --- | --- | --- | --- |
| 09:00–09:15 | A-01 Opening, quorum, and apologies | 15 min | Procedural |
| 09:15–09:30 | A-02 Minutes of the last Steering Committee and actions arising | 15 min | Review |
| 09:30–10:00 | A-03 ISMS performance — KPIs, objectives, and metrics | 30 min | Review + Decision* |
| 10:00–10:30 | A-04 Internal audit results (Audit 1, Dec 2026) | 30 min | Presentation + Decision* |
| 10:30–10:45 | A-05 Risk register and risk treatment plan update | 15 min | Review + Decision* |
| 10:45–11:00 | BREAK | 15 min | — |
| 11:00–11:20 | A-06 Security incidents and near-misses review | 20 min | Review |
| 11:20–11:40 | A-07 Supplier and third-party security update | 20 min | Review + Decision* |
| 11:40–12:00 | A-08 Regulatory and legal landscape update | 20 min | Review + Decision* |
| 12:00–12:15 | A-09 Resource adequacy assessment * | 15 min | Review + Decision* |
| 12:15–12:25 | A-10 Opportunities for improvement | 10 min | Review |
| 12:25–12:45 | A-11 Certification body selection and Stage 1 readiness * | 20 min | Decision* |
| 12:45–13:00 | A-12 Actions, decisions, and close | 15 min | Decision* |

## Agenda Items — Detail

|  | A-01 — Opening, Quorum, and Apologies 15 min ¦ Presenter: Ananya Rao (CEO — Chair) Inputs: Attendance register. Confirmation of quorum (minimum: CEO + CISO + ISMS Manager + 3 of 5 department heads). Decision / output required: Confirm quorum. Record any apologies. Confirm agenda is accepted. Note: this meeting constitutes the annual Clause 9.3 management review — this must be recorded explicitly in the minutes. |
| --- | --- |

|  | A-02 — Minutes of Last Steering Committee and Actions Arising 15 min ¦ Presenter: Meera Iyer (ISMS Manager) Inputs: Last Steering Committee minutes (Q3 2026). Outstanding actions from prior meetings. Decision / output required: Confirm prior minutes are accurate. Review action status — note any overdue actions. Close completed actions. No decision required if all actions are on track. |
| --- | --- |

|  | A-03 — ISMS Performance — KPIs, Objectives, and Metrics * 30 min ¦ Presenter: Meera Iyer (ISMS Manager) Inputs: ISMS-PEV-002 KPI Log (full year summary). ISMS-LDR-002 IS Objectives (O-01 to O-11 and OO-01 to OO-10 RAG). Awareness completion rates by department. Phishing simulation baseline (Aug 2026). OO-08 questionnaire response time trend. Decision / output required: Clause 9.3.2(a) — status of actions from previous reviews. Clause 9.3.2(b) — changes in external/internal issues. Clause 9.3.2(c) — information security performance. Record: (1) which KPIs are below target and what action is proposed; (2) which objectives are RED and what remediation is approved; (3) management acceptance or escalation of awareness completion gaps. |
| --- | --- |

|  | A-04 — Internal Audit Results — Audit 1, December 2026 * 30 min ¦ Presenter: [External audit lead] presented by Meera Iyer (ISMS Manager) Inputs: ISMS-PEV-005 Internal Audit Report (final, 22 Dec 2026). ISMS-PEV-006 Findings Register. Summary: 0 major NCRs, 3 minor NCRs (NCR-001, NCR-002, NCR-003), 3 observations (OBS-001, OBS-002, OBS-003), 2 positive findings (POS-001, POS-002). Overall conclusion: ready to proceed to Stage 1 subject to NCR closure. Decision / output required: Clause 9.3.2(e) — results of monitoring and measurement including audits. Required decisions: (1) accept or reject audit findings (record acceptance); (2) approve corrective action plans for NCR-001, NCR-002, NCR-003 (or direct owners to submit plans by 31 Jan 2027); (3) note management response to OBS-001 (Procurement vacancy) and OBS-002 (Procurement awareness); (4) approve proceeding to Stage 1 certification audit. |
| --- | --- |

|  | A-05 — Risk Register and Risk Treatment Plan Update * 15 min ¦ Presenter: Vikram Sundaram (CISO) Inputs: ISMS-PLN-004 Risk Register (Phase 5 baseline — 21 risks). ISMS-PLN-005 Risk Treatment Plan (action status). ISMS-OPS-011 Risk Reassessment (closures: R-006, R-007, R-015). Three risks still above appetite: R-002, R-004, R-009. Decision / output required: Clause 9.3.2(d) — feedback on information security performance including risk assessment results. Required decisions: (1) confirm acceptance of R-006, R-007, R-015 closures; (2) approve treatment trajectory for R-002 (phishing — second simulation Feb 2027), R-004 (CERT-In execution), R-009 (DPDP Act — regulatory uncertainty); (3) note R-021 (SentinelWatch BCDR — new risk, MEDIUM). |
| --- | --- |

|  | A-06 — Security Incidents and Near-Misses Review 20 min ¦ Presenter: Neha Choudhury (SOC Manager) Inputs: ISMS-OPS-006 Incident Register (3 entries: INC-001, INC-002 retrospective near-misses; INC-003 tabletop exercise Oct 2026). ISMS-OPS-006 Lessons Learned (LL-001 to LL-008, all closed). KPI-018 (CERT-In SLA compliance): no live incidents — N/A for this period. Decision / output required: Clause 9.3.2(c) — feedback on information security performance including incidents. Discussion: (1) review tabletop exercise outcomes and confirm all procedure changes are incorporated; (2) review phishing simulation baseline results — is the programme on track for ≥50% click-rate reduction by Feb 2027?; (3) note any emerging threat intelligence relevant to MediSync's risk profile. |
| --- | --- |

|  | A-07 — Supplier and Third-Party Security Update * 20 min ¦ Presenter: Meera Iyer (ISMS Manager) + Advait Deshmukh (VP Engineering — supply chain) Inputs: ISMS-OPS-003 Vendor Assessment Reports (VaultArchive: 88/100, SentinelWatch: 82/100, MedLink Gulf: pending report). ISMS-OPS-004 Supplier Register. OBS-003 from audit (MedLink Gulf report not yet issued). SentinelWatch BCDR condition (due March 2027). Decision / output required: Clause 9.3.2(c) — feedback on information security performance including supplier performance. Required decisions: (1) note MedLink Gulf assessment completion and set deadline for formal report issuance (Jan 2027); (2) confirm tracking of SentinelWatch BCDR test condition (March 2027 deadline); (3) approve initiation of Tier 2 assessments (PulseMail, PayBridge, TrustID) — questionnaires issued Nov 2026, due Dec 2026. |
| --- | --- |

|  | A-08 — Regulatory and Legal Landscape Update * 20 min ¦ Presenter: Omar Al Mansoori (Head of Legal) Inputs: ISMS-INI-010 Legal Register (current). DPDP Act 2023 implementation rules status (Government of India — rules not yet finalised). UAE PDPL regulatory developments. CERT-In Rules 2022 — any amendments. MoHFW EHR Standards updates. Decision / output required: Clause 9.3.2(b) — changes in external and internal issues relevant to the ISMS. Clause 9.3.2(f) — fulfillment of information security objectives. Required decisions: (1) note DPDP Act implementation rules status and confirm legal monitoring cadence (quarterly); (2) confirm DPA review cycle — all 22 enterprise customer DPAs reviewed?; (3) any regulatory change that requires an ISMS document update or risk register revision. |
| --- | --- |

|  | A-09 — Resource Adequacy Assessment * 15 min ¦ Presenter: Farhan Ahmed (COO) Inputs: ISMS-SUP-001 Resource Allocation Plan (current). Head of Procurement vacancy — Month 11 unfilled. Security Champion nominations — 7/8 confirmed, 1 pending. Programme budget: ₹38,50,000 of ₹1,71,60,000 released (22.5%). M-05 tranche (₹52,80,000) released. Decision / output required: Clause 9.3.2(g) — adequacy of resources. Clause 9.3.3(c) — resource needs. Required decisions: (1) Head of Procurement vacancy — Steering Committee to confirm timeline for filling or formally accept the interim ISMS Manager arrangement for the certification period; (2) Security Champion 8th nomination — which department is outstanding and what is the escalation?; (3) Phase 6 resource requirements — any additional budget needed for audit lead engagement, penetration test, or platform costs. |
| --- | --- |

|  | A-10 — Opportunities for Improvement 10 min ¦ Presenter: Meera Iyer (ISMS Manager) Inputs: ISMS-IMP-004 Continual Improvement Log. OBS-001, OBS-002, OBS-003 from audit. Post-certification improvement items from ISMS-OPS-007 Section 9 (cross-region failover, cert-manager automation). Awareness programme — phishing click rate trajectory. Decision / output required: Clause 9.3.3(b) — opportunities for improvement. Discussion only — no decisions required at this item unless the Steering Committee wishes to formally initiate an improvement action. Improvements are logged in ISMS-IMP-004 and tracked in the monthly GRC report. |
| --- | --- |

|  | A-11 — Certification Body Selection and Stage 1 Readiness * 20 min ¦ Presenter: Meera Iyer (ISMS Manager) + Vikram Sundaram (CISO) Inputs: Certification body shortlist (from Month 7 review). ISMS-PEV-005 audit conclusion: ready to proceed to Stage 1 subject to NCR closure. Stage 1 target: January–February 2027 (pending certification body availability). Stage 2 target: March–April 2027. Decision / output required: Clause 9.3.3 — outputs of the management review. Required decisions: (1) approve the shortlisted certification body and authorise ISMS Manager to submit the application; (2) confirm Stage 1 target date and agree fallback if NCR closure is delayed; (3) confirm Stage 2 target date — aligned with the April 2027 programme completion milestone; (4) approve the CISO and ISMS Manager as MediSync's technical and administrative contacts with the certification body. |
| --- | --- |

|  | A-12 — Actions, Decisions, and Close * 15 min ¦ Presenter: Ananya Rao (CEO — Chair) Inputs: Consolidated action list (compiled during the meeting). All decisions made during the meeting. Decision / output required: Clause 9.3.3 — outputs of the management review. Required: (1) confirm all decisions are recorded; (2) assign owners and dates to every action; (3) confirm next management review date (December 2027 for annual cycle; may be supplemented by a post-Stage 2 review in April/May 2027); (4) Chair signs the minutes on the day or within 5 business days. |
| --- | --- |

# Clause 9.3 Input Coverage Map

ISO/IEC 27001:2022 Clause 9.3.2 specifies mandatory inputs to the management review. The following table confirms where each mandatory input is addressed in this agenda.

| Clause 9.3 Input | Description | Agenda Item(s) |
| --- | --- | --- |
| 9.3.2(a) | Status of actions from previous management reviews | A-02 (prior minutes), A-12 (action tracking) |
| 9.3.2(b) | Changes in external and internal issues relevant to the ISMS | A-08 (regulatory update), A-03 (KPI trend) |
| 9.3.2(c) | Feedback on information security performance — incidents, monitoring, audit results, objectives | A-03 (performance), A-04 (audit), A-06 (incidents) |
| 9.3.2(d) | Feedback on risk assessment results and status of risk treatment plan | A-05 (risk register and treatment) |
| 9.3.2(e) | Results of monitoring and measurement | A-03 (KPIs), A-04 (audit results) |
| 9.3.2(f) | Results of audits | A-04 (internal audit report) |
| 9.3.2(g) | Fulfillment of information security objectives | A-03 (objectives RAG), A-08 (regulatory compliance) |
| 9.3.2(h) | Status of nonconformities and corrective actions | A-04 (NCR-001, NCR-002, NCR-003) |
| 9.3.2(i) | Follow-up actions from previous management reviews | A-02 |
| 9.3.2(j) | Changes that could affect the ISMS | A-08 (regulatory), A-05 (risk) |
| 9.3.2(k) | Opportunities for continual improvement | A-10 (improvement log) |
| 9.3.3(a) | Decisions and actions related to continual improvement | A-10, A-12 |
| 9.3.3(b) | Resource needs | A-09 (resource adequacy) |
| 9.3.3(c) | Improvement of ISMS effectiveness | A-04 (NCR corrective actions), A-10 |

# Meeting Logistics

| Item | Detail |
| --- | --- |
| Venue | Bengaluru HQ — Board Room. Video conferencing: Microsoft Teams (link circulated separately). Dubai attendees join via video — Omar Al Mansoori is required for A-04, A-08, and A-11. |
| Quorum requirement | Minimum: CEO (Chair) + CISO + ISMS Manager + 3 of 5 department heads (COO, CFO, CTO, Head of HR, Head of Legal). A meeting without quorum cannot produce binding management review decisions. |
| Minutes | Meera Iyer (ISMS Manager) takes minutes in real time. Draft minutes circulated within 3 business days (by 25 December 2026). Final minutes (ISMS-PEV-008) issued and signed within 10 business days (by 5 January 2027). |
| Decision recording | All decisions made at this review are recorded in the minutes with: the decision text, the decision-maker, and any action arising. The minutes are the Clause 9.3 evidence record — they must be complete and accurate. |
| Pre-read acknowledgement | Attendees are asked to confirm they have read the pre-read pack by replying to the calendar invitation. If an attendee has not read the pre-read, the meeting will proceed — but that attendee should not present findings they have not verified. |
| Action format | Every action recorded at this meeting follows the format: What ¦ Who ¦ By when. Actions without a named owner and a date are not actions — they are intentions. |

# Agenda Approved By

| Name | Role | Decision | Date |
| --- | --- | --- | --- |
| Meera Iyer | ISMS Manager — Agenda prepared | Agenda prepared and circulated | 15 Dec 2026 |
| Vikram Sundaram | CISO | Agenda content and Clause 9.3 coverage confirmed | 15 Dec 2026 |
| Ananya Rao | CEO — Chair | Agenda approved | 15 Dec 2026 |

This agenda was circulated to all attendees on 15 December 2026, 5 business days before the meeting date, per ISMS-LDR-006 (Management Review Charter) requirements.