[CERTIFICATION BODY NAME — CONFIDENTIAL]

ISO/IEC 27001:2022 Certification Services

STAGE 1 AUDIT — OPENING MEETING MINUTES

MediSync Technologies Pvt. Ltd.  |  10 February 2027

ISMS-ST1-004  |  Project HealthSec  |  ISO/IEC 27001:2022 Initial Certification

| Field | Detail |
| --- | --- |
| Document Reference | ISMS-ST1-004 |
| Meeting Type | Stage 1 Audit — Opening Meeting |
| Date | 10 February 2027 |
| Time | 09:00–09:35 IST (35 minutes — 5 minutes over schedule) |
| Format | Microsoft Teams — video conference |
| Minute-taker | Meera Iyer (ISMS Manager, MediSync) |
| Distribution | MediSync: Vikram Sundaram (CISO), Meera Iyer (ISMS Manager), Ananya Rao (CEO) Certification body: Lead auditor, technical expert |
| Status | Final — confirmed by lead auditor 11 February 2027 |
| Document Classification | Confidential — MediSync and Certification Body only |
| Retention | 7 years per ISMS-SUP-010 |

These are the confirmed minutes of the Stage 1 audit opening meeting held on 10 February 2027 at 09:00 IST via Microsoft Teams. They are a factual record of what was discussed and agreed at the opening meeting. The lead auditor confirmed these minutes as accurate on 11 February 2027.

# 1. Attendance

| Name | Organisation / Role | Location | Status |
| --- | --- | --- | --- |
| [Lead auditor name] | Certification body — Lead Auditor | Remote (Microsoft Teams) | Present — chair |
| [Technical expert name] | Certification body — Healthcare IT Technical Expert | Remote (Microsoft Teams) | Present |
| Ananya Rao | MediSync — CEO | Bengaluru (Microsoft Teams) | Present — opening session only; departed 09:15 |
| Vikram Sundaram | MediSync — CISO / Technical Contact | Bengaluru (Microsoft Teams) | Present — full meeting |
| Meera Iyer | MediSync — ISMS Manager / Administrative Contact / Minute-taker | Bengaluru (Microsoft Teams) | Present — full meeting |
| Rohan Sharma | MediSync — Deputy ISMS Manager | Bengaluru (Microsoft Teams) | Present — observer |

Quorum confirmed: lead auditor, technical expert, MediSync CISO and ISMS Manager all present. CEO Ananya Rao attended the opening of the meeting to demonstrate executive commitment, as agreed at the Stage 1 application stage.

# 2. Lead Auditor Opening

The lead auditor opened the meeting at 09:02 IST and welcomed all attendees. The lead auditor confirmed the following:

- This meeting is the formal opening of the Stage 1 ISO/IEC 27001:2022 certification audit for MediSync Technologies Pvt. Ltd.

- The audit is conducted in accordance with ISO 19011:2018 (guidelines for auditing management systems) and ISO/IEC 27006-1:2022 (requirements for certification bodies).

- The audit team comprises the lead auditor (ISO 27001 Lead Auditor, IRCA-registered) and a healthcare IT technical expert. No conflict of interest has been identified with MediSync.

- The Stage 1 audit is a documentation review. It does not independently verify that controls are operating in practice — that is Stage 2. The Stage 1 assesses whether the ISMS is designed and documented to a standard that justifies proceeding to Stage 2.

- All information provided by MediSync during this audit is treated as confidential. The certification body will not share MediSync's ISMS documentation with any third party.

# 3. MediSync Executive Welcome

Ananya Rao (CEO) welcomed the certification body audit team and made the following statement on behalf of MediSync management:

"MediSync has been building toward this certification since February last year. Information security is not a compliance exercise for us — it is a commercial and ethical obligation to the hospitals and patients who trust our platform with some of the most sensitive data that exists. I am confident in the quality of the work the team has done, and I am personally committed to maintaining and improving the ISMS after certification. We welcome the independent scrutiny."

The CEO departed at 09:15 IST following the welcome statement, as previously agreed.

# 4. ISMS Scope Confirmation

The lead auditor read the ISMS scope statement from ISMS-INI-011 and asked Vikram Sundaram (CISO) to confirm that the scope is accurate and unchanged since the certification application (ISMS-ST1-001, submitted 15 January 2027).

Vikram Sundaram confirmed: the scope is unchanged. No products have been added to or removed from the platform since the application. No new office locations have been opened. Both cloud regions (AWS ap-south-1 and Azure UAE North) remain in scope. The customer base has grown by 3 new hospital customers since the application date but this does not affect the scope statement.

|  | SCOPE CONFIRMED: ISMS-INI-011 scope confirmed accurate and unchanged. The lead auditor noted that the 3 new hospital customers increase the scale of the scope but do not change the scope boundary — all hospital customers are within scope by definition. |
| --- | --- |

# 5. GRC Repository Access

The lead auditor confirmed that the GRC Repository read-only SharePoint link provided by the ISMS Manager is accessible and that the folder structure is as described in ISMS-SUP-009 (Document Register).

The lead auditor noted that the GRC Repository is well organised — documents are in clearly labelled Phase folders with consistent naming. The lead auditor confirmed that the Stage 1 document review will proceed using GRC Repository access without needing MediSync to separately transmit individual documents.

|  | GRC REPOSITORY ACCESS CONFIRMED: Read-only SharePoint access functional. Document structure consistent with ISMS-SUP-009 Document Register. Lead auditor and technical expert both confirmed access. |
| --- | --- |

# 6. Stage 1 Audit Process

The lead auditor outlined the Stage 1 document review process:

- Day 1 (10 February 2027): Document review covering Clauses 4–7 and SoA (per ISMS-ST1-002 agenda). Asynchronous — no live sessions. Clarification questions sent to Meera Iyer by email; MediSync to respond within 4 hours during the audit day.

- Day 2 (11 February 2027): Document review covering Clauses 8–10, internal audit results, and Stage 2 readiness assessment. Closing meeting 15:00–15:30 IST.

- Clarification questions: if the lead auditor needs clarification on any document, a question will be emailed to miyer@medisync.io. Simple factual clarifications can be answered by email. If a significant gap is identified that may affect Stage 2 readiness, the lead auditor will contact Vikram Sundaram directly.

- Stage 1 findings report: issued within 5 business days of the closing meeting (by 18 February 2027). The report is the authoritative document — the closing meeting verbal summary is preliminary only.

# 7. MediSync Open Items Disclosed at Opening Meeting

Meera Iyer (ISMS Manager) disclosed the following known open items to the lead auditor at the opening meeting, consistent with ISMS-ST1-003 Tab 3 (Open Items). The lead auditor acknowledged each item.

## 7.1 Items disclosed

| Item Ref | Open Item | MediSync's position |
| --- | --- | --- |
| OI-001 | Awareness: 94% all-staff completion (below 95% target). Procurement department at 0% due to Head of Procurement vacancy. | Gap attributed to structural vacancy — not programme failure. Head of Procurement appointment target February 2027. On appointment, new hire completes awareness within 4 weeks. Accepted at December 2026 management review. |
| OI-002 | 3 SoA controls remain In Progress: A5.29 (UAE DR test pending — Oct 2027), A5.31 (DPDP Act rules not yet finalised), A5.36 (annual compliance review — April 2027). | Each has a documented completion timeline. None is required to be FI before Stage 1. All three are planned to be FI before Stage 2. |
| OI-003 | Annual penetration test not yet complete — scheduled February 2027 by external firm. | Confirmed as a pre-Stage 2 condition in the December 2026 management review. Test is scheduled in February 2027. Results will be available before Stage 2 commences. Critical/High findings will be remediated before Stage 2. |
| OI-004 | UAE region DR test not yet conducted — India region tested October 2026 (all RTOs met). UAE test planned October 2027. | UAE primary region hosts only UAE patient data. UAE DR test planned 2027 annual cycle (CI-013 in continual improvement log). ISMS-OPS-007 Section 9 documents the limitation. |
| OI-005 | DPDP Act 2023 implementation rules not yet finalised by Government of India. | External regulatory uncertainty — MediSync cannot resolve this. OPS-005 Track 2 is drafted to anticipated obligations. Head of Legal monitors quarterly. Rules will trigger a Track 2 review within 30 days of finalisation. |
| OI-006 | Neha Choudhury CEH certification lapsed 2023 — not raised as an NCR at internal audit. | Certificate register now tracks it with Renewal Owner and Action Due columns (NCR-002 systemic improvement). Neha Choudhury's role is SOC management, not active penetration testing — the lapse is less operationally significant than AZ-500 (which was raised as an NCR and corrected). |

The lead auditor noted all six items. The lead auditor stated that the certification body appreciates MediSync's transparency in disclosing known gaps proactively — this is consistent with a mature and honest approach to certification. The lead auditor confirmed that each item will be reviewed during the Stage 1 document review and assessed in the Stage 1 findings report.

|  | OPEN ITEMS ACKNOWLEDGED: Lead auditor acknowledged all 6 open items. No items were characterised as major concerns at the opening meeting — formal assessment in the Stage 1 findings report (due 18 February 2027). |
| --- | --- |

# 8. Communication Protocol During the Audit

The following communication protocol was agreed for the duration of the Stage 1 review:

| Topic | Protocol |
| --- | --- |
| Clarification questions (administrative) | Email to Meera Iyer (miyer@medisync.io). Response within 4 hours during audit hours (09:00–17:00 IST). ISMS Manager to ensure availability on both audit days. |
| Significant gap identified (technical) | Lead auditor to call Vikram Sundaram directly (+91 80 4900 7001). This would only occur if a significant finding emerges that could affect Stage 2 readiness — the lead auditor confirmed this is expected to be rare. |
| Document access issues | ISMS Manager to resolve immediately. If a document cited in the GRC Repository cannot be found, the ISMS Manager is to notify the lead auditor and confirm the correct path within 30 minutes. |
| Closing meeting | 11 February 2027, 15:00–15:30 IST via Microsoft Teams. Same attendees as opening meeting (lead auditor, technical expert, CISO, ISMS Manager). CEO to attend if available — not required. |
| Stage 1 findings report | Issued by lead auditor to Meera Iyer by 18 February 2027. MediSync may respond to factual inaccuracies within 5 business days of receipt. |

# 9. Preliminary Questions from the Lead Auditor

The lead auditor asked the following preliminary questions during the opening meeting. Answers are recorded for the audit file.

## 9.1 NCR corrective action status

[Lead auditor]: "Your internal audit identified three minor nonconformities with a corrective action target of 31 January 2027. Can you confirm the status of all three?"

[Meera Iyer]: "All three corrective actions are complete. NCR-001: the A5.8 architecture review record has been created, stored at a specific GRC path, and independently confirmed retrievable by myself — the path is /Phase 5 — Operation/ISMS-OPS-002/A5.8_Architecture_Review_Record_v1_0. The OPS-002 completion guidance note has been updated with a retrieval verification step. NCR-002: the AZ-500 examination was sat by Sana Al Farsi on 28 January 2027. I can confirm she passed — the certificate is now current. The certificate register has been restructured. NCR-003: CHG-015 retrospective change record is in OPS-010, the Sentinel alert is closed, IT Operations were briefed on 15 January 2027, and the OPS-001 D-02.2 callout has been added."

[Lead auditor]: "That is helpful. We will verify all three during the document review. The AZ-500 result is a positive outcome — thank you for completing that before Stage 1."

|  | ALL THREE NCR CAs CONFIRMED COMPLETE: AZ-500 examination passed 28 January 2027 — earlier than the 31 January 2027 target. All three NCR corrective actions confirmed complete by ISMS Manager at opening meeting. Lead auditor to verify in GRC Repository during Day 1/Day 2 review. |
| --- | --- |

## 9.2 Penetration test schedule

[Lead auditor]: "You noted in your open items that the penetration test has not yet been conducted. Can you confirm the schedule?"

[Vikram Sundaram]: "The penetration test is booked with [external firm — name withheld]. The test is scheduled for 17–21 February 2027 — the week after Stage 1 closes. Scope covers the API gateway, HIS-CORE, and EHR-CORE external interfaces, consistent with the scope used in prior years. Results will be shared with you before Stage 2 commences. If any Critical findings are identified, we will brief you on the remediation plan before you schedule Stage 2."

|  | PENETRATION TEST CONFIRMED: Scheduled 17–21 February 2027 by external firm. Results to be shared with lead auditor before Stage 2. CB noted this as a Conditional criterion in ISMS-ST1-002 — satisfactorily addressed. |
| --- | --- |

## 9.3 MedLink Gulf assessment

[Lead auditor]: "Your internal audit report noted that the MedLink Gulf assessment was an observation — the fieldwork was complete but the report had not been formally issued. Has that been resolved?"

[Meera Iyer]: "Yes — the formal assessment report was issued on 10 January 2027, and ISMS-OPS-004 was updated the same day. MedLink Gulf scored in the Low risk band overall. The security schedule has been agreed. The GRC Repository has the issued report."

|  | MEDLINK GULF RESOLVED: Assessment report formally issued 10 January 2027. OPS-004 updated. OBS-003 from Audit 1 is closed. Lead auditor to verify report in GRC Repository. |
| --- | --- |

# 10. Next Steps and Close

The lead auditor confirmed the following next steps:

- Day 1 document review begins immediately after the opening meeting (10 February 2027, 09:35 IST). Lead auditor and technical expert to review GRC Repository documents per the ISMS-ST1-002 agenda.

- ISMS Manager to remain available for clarification questions throughout the audit day (09:00–17:00 IST both days).

- Closing meeting: 11 February 2027, 15:00 IST. Microsoft Teams — same link as opening meeting.

- Stage 1 findings report: issued by 18 February 2027.

|  | ACTION ST1-A01: Remain available for clarification questions via email throughout Stage 1 audit days (10–11 February 2027). — Owner: Meera Iyer (ISMS Manager) ¦ By: 11 Feb 2027 |
| --- | --- |

|  | ACTION ST1-A02: Share penetration test results with lead auditor following test completion (17–21 February 2027). — Owner: Vikram Sundaram (CISO) ¦ By: 28 Feb 2027 |
| --- | --- |

|  | ACTION ST1-A03: Issue Stage 1 findings report. — Owner: Lead auditor (Certification Body) ¦ By: 18 Feb 2027 |
| --- | --- |

The lead auditor closed the opening meeting at 09:35 IST. Document review commenced immediately.

# 11. Confirmation of Minutes

These minutes are a true and accurate record of the Stage 1 opening meeting. The lead auditor confirmed these minutes on 11 February 2027 following the closing meeting.

| Name | Role | Signature / Confirmation | Date |
| --- | --- | --- | --- |
| [Lead auditor name] | Lead Auditor — Certification Body | Confirmed by email 11 Feb 2027 | 11 Feb 2027 |
| Meera Iyer | ISMS Manager — MediSync | ______________________________ | 11 Feb 2027 |
| Vikram Sundaram | CISO — MediSync | ______________________________ | 11 Feb 2027 |

Retained permanently per ISMS-SUP-010. Classified: Confidential — MediSync and Certification Body only.