MEDISYNC TECHNOLOGIES PVT. LTD.

Bengaluru  |  Pune  |  Hyderabad  |  Dubai

STAKEHOLDER REGISTER

Project HealthSec — ISO/IEC 27001:2022 ISMS Implementation

| Field | Detail |
| --- | --- |
| Document Title | Stakeholder Register |
| Document Reference Number | ISMS-INI-003 |
| Master List Entry | Phase 1 — ISMS Initiation (Clause 4), Item 3 of 16 |
| Version | 1.0 |
| Status | Approved — Baseline Register |
| Document Classification | Confidential — Internal Use Only |
| Document Owner | Meera Iyer — Head of GRC & Compliance / ISMS Manager |
| Approving Authority | ISMS Steering Committee, chaired by Ananya Rao — Chief Executive Officer |
| Issue Date | 25 February 2026 |
| Effective Date | 25 February 2026 |
| Next Scheduled Review | At each phase gate; mandatory update at the end of Phase 2 to record named Department Security Champions |
| Applicable Programme | Project HealthSec — ISO/IEC 27001:2022 ISMS Implementation |

This document is the property of MediSync Technologies Pvt. Ltd. It is issued under the company's document control process and must not be copied, forwarded or disclosed outside the company without written approval from the Head of GRC & Compliance.

# Document Control

## 1. Version History

| Version | Date | Author | Summary of Change | Approved By |
| --- | --- | --- | --- | --- |
| 0.1 | 9 Feb 2026 | Information Security Consulting Team | Initial draft. Internal stakeholders extracted from ISMS-CSD-001 Sections 9 and 11. | Not applicable — draft |
| 0.2 | 17 Feb 2026 | Meera Iyer | Influence and interest ratings applied; engagement approach and the gating-deliverable override added. | Not applicable — draft |
| 0.3 | 21 Feb 2026 | Divya Nair and Karan Bhatia | External customer segments, prospect group and right-to-audit exposure added. | Not applicable — draft |
| 0.4 | 23 Feb 2026 | Omar Al Mansoori | Regulatory and external counsel entries reviewed; supervisory authority entries corrected. | Not applicable — draft |
| 1.0 | 25 Feb 2026 | Meera Iyer | Review comments closed. Register baselined by the ISMS Steering Committee. | ISMS Steering Committee |

## 2. Review and Approval Record

| Name | Role | Responsibility | Date |
| --- | --- | --- | --- |
| Meera Iyer | Head of GRC & Compliance / ISMS Manager | Author & Register Owner | 21 Feb 2026 |
| Vikram Sundaram | Chief Information Security Officer | Classification and Engagement Review | 23 Feb 2026 |
| Farhan Ahmed | Chief Operating Officer | Departmental Coverage Confirmation | 23 Feb 2026 |
| Omar Al Mansoori | Head of Legal & Compliance (UAE) | Regulatory and Third-Party Entries | 24 Feb 2026 |
| Divya Nair | Head of Customer Success | Customer Segment Entries | 24 Feb 2026 |
| Ananya Rao | Chief Executive Officer | Steering Committee Chair — Baseline Approval | 25 Feb 2026 |

# Table of Contents

Document Control	2

1. Version History	2

2. Review and Approval Record	2

Table of Contents	4

1. Purpose and Boundary	5

1.1 Purpose	5

1.2 Boundary against ISMS-INI-009	5

2. Classification Method	5

2.1 Influence and interest	5

2.2 Engagement approaches	6

2.3 Gating-deliverable override	6

3. Register — Executive and Governance	6

4. Register — Delivery Team	8

5. Register — Department Owners	8

6. Register — Customers and End Users	11

7. Register — External Parties	12

8. Engagement Requirements	14

9. Stakeholder Risks	16

10. Register Maintenance	17

11. Approval	17

# 1. Purpose and Boundary

## 1.1 Purpose

This register identifies everyone with a stake in Project HealthSec — who must decide, who must do the work, who is affected by it, and who has to be kept informed — and sets how each is engaged. It is reviewed at every phase gate and reissued whenever the stakeholder picture materially changes (Section 10).

## 1.2 Boundary against ISMS-INI-009

This register and the Interested Parties Register answer different questions

| Document | Question it answers |
| --- | --- |
| ISMS-INI-003 (this document) | Who is involved in or affected by the delivery of Project HealthSec, and how do we engage them? |
| ISMS-INI-009 Interested Parties Register | Who are the interested parties relevant to the ISMS under Clause 4.2, and what are their requirements of it? |

Several parties appear in both — customers, regulators, employees — but recorded differently. Here they carry an engagement approach; there they carry a requirement the ISMS must meet.

# 2. Classification Method

## 2.1 Influence and interest

| Rating | Influence — ability to affect the outcome | Interest — how much the outcome affects them |
| --- | --- | --- |
| High | Can approve, block, fund or veto. Withdrawal of support would stop or materially delay the project. | Directly accountable for a deliverable, control or gate, or bears the consequence if the project fails. |
| Medium | Controls resources, evidence or access the project depends on, but cannot decide its direction. | Work changes noticeably as a result of the ISMS, or an obligation of theirs is affected. |
| Low | No formal authority over the project and no control over resources it needs. | Affected indirectly, typically through policy, training or a customer relationship. |

## 2.2 Engagement approaches

| Approach | What it means in practice |
| --- | --- |
| Manage closely | Involved in decisions, consulted before commitments are made, receives detail rather than summary. Named in the RACI as Accountable or Responsible. |
| Keep satisfied | Not involved day to day, but their support is required. Briefed at gates and consulted. |
| Keep informed | Receives regular updates and is consulted on changes affecting their area, but does not participate in project decisions. |
| Monitor | No routine engagement. Tracked for change, and re-rated if their position shifts. |

## 2.3 Gating-deliverable override

Any stakeholder who owns a gating deliverable listed in ISMS-INI-002 Section 4.2 is managed closely for the duration of that deliverable, whatever their influence and interest ratings say. A Medium-influence department head who owns the Supplier Register at M-05 gets the same attention during that window as a Steering Committee member. Where this override applies, it is marked in the register.

# 3. Register — Executive and Governance

| ID | Stakeholder and Role | Stake in Project HealthSec | Influence / Interest | Engagement Approach |
| --- | --- | --- | --- | --- |
| SH-01 | Ananya Rao Chief Executive Officer, Executive Sponsor and Steering Committee Chair | Owns the Charter. Approves any change to scope, budget or duration, the policy suite, and gate closure at M-08 to M-10. Answers to the Board for the January 2026 investment decision. | High / High | Manage closely |
| SH-02 | Board of Directors Five members, including two independent directors | Approved the investment. Wants certification achieved, exposure reduced and no surprises. Has no operational involvement and sees the project quarterly. | High / Medium | Keep satisfied |
| SH-03 | Ridhima Kapoor Chief Technology Officer, Project Sponsor | Endorses architecture decisions affecting the shared platform layer and releases engineering capacity — the scarcest internal resource on the project. | High / High | Manage closely |
| SH-04 | Vikram Sundaram Chief Information Security Officer | Accountable for the ISMS- day to day. Sets security requirements and holds a veto over any deliverable failing security review. The role is new, created by this project. | High / High | Manage closely |
| SH-05 | Rajesh Menon Chief Financial Officer | Controls the budget and releases phase-gate funding against accepted deliverables. Also owns the cyber insurance relationship behind objective BO-09. | High / Medium | Keep satisfied |
| SH-06 | Farhan Ahmed Chief Operating Officer | Confirms departmental availability against ISMS-INI-002 Section 7 and owns ISMS-SUP-001. | High / Medium | Manage closely (override — ISMS-SUP-001) |
| SH-07 | Omar Al Mansoori Head of Legal & Compliance (UAE) | Owns the Legal & Regulatory Register and approves all regulatory mapping and contract-related documents across two jurisdictions. | High / High | Manage closely |
| SH-08 | ISMS Steering Committee Convened under Charter Section 8 | Quarterly decision-making body. Accepts risk above threshold, ratifies re-baselining, approves Phase 1, 3 and 6 deliverables. | High / High | Manage closely |

# 4. Register — Delivery Team

| ID | Stakeholder and Role | Stake in Project HealthSec | Influence / Interest | Engagement Approach |
| --- | --- | --- | --- | --- |
| SH-09 | Meera Iyer Head of GRC & Compliance / ISMS Manager | Runs delivery day to day. Owns this register, the document set, the risk register and the consulting engagement. Single largest key-person dependency on the project. | High / High | Manage closely |
| SH-10 | Information Security & GRC team Eight staff, Bengaluru | Produces and maintains the registers, coordinates evidence collection and supports internal audit. | Medium / High | Manage closely |
| SH-11 | Internal audit team Drawn from functions that did not implement the controls under review | Executes the Phase 6 audit. Independence is a Stage 1 audit point, so this group is deliberately kept outside implementation until Month 8. | Medium / High | Keep informed to Month 8, then manage closely |
| SH-12 | Department Security Champions One per department, named at the end of Phase 2 | Implement controls locally, collect evidence and drive awareness follow-through. Roughly four hours a week each from Phase 3. | Medium / High | Manage closely |
| SH-13 | External Information Security Consulting Team Engaged under the Charter | Produces the majority of Phase 1 to 3 documentation and facilitates internal audit and certification readiness. Paid against accepted deliverables only. | High / High | Manage closely |

# 5. Register — Department Owners

Approximate headcounts are from ISMS-CSD-001 Section 9 and indicate the size of the population each owner has to carry through the ISMS.

| ID | Stakeholder and Role | Stake in Project HealthSec | Influence / Interest | Engagement Approach |
| --- | --- | --- | --- | --- |
| SH-14 | Advait Deshmukh VP Engineering — Software Engineering, ~140 staff | Owns secure SDLC and application-layer controls. Largest department in the company and the one most likely to see the ISMS as duplicating practice it already follows (see SK-01). | High / Medium | Manage closely |
| SH-15 | Sana Al Farsi Head of Cloud Infrastructure, ~18 staff | Owns cloud and network controls, environment segmentation, data residency and the end-to-end DR test at M-05. Owner of two initial risks carried from the Charter. | High / High | Manage closely (override — ISMS-OPS-007) |
| SH-16 | Neha Choudhury SOC Manager — Security Operations Center, ~9 staff | Owns monitoring, detection and first-line incident response, co-managed with the MSSP. Owns the incident response plan. | Medium / High | Manage closely |
| SH-17 | DevSecOps lead ~14 staff | Owns CI/CD pipeline controls, release management and secure-build tooling. Supplies much of the technical evidence for Annex A control implementation. | Medium / High | Keep informed |
| SH-18 | IT Operations lead ~22 staff | Owns corporate IT, endpoints, the service desk and access provisioning under joiner–mover–leaver. Central to the access-review evidence at M-05. | Medium / High | Keep informed |
| SH-19 | Priya Subramaniam Head of Human Resources, ~12 staff | Owns joiner–mover–leaver, screening and HR records, and carries the 95% awareness completion target across all departments. | Medium / High | Manage closely (override — ISMS-SUP-005) |
| SH-20 | Head of Procurement Vacant; appointment required by Month 4, ~6 staff | Owns vendor onboarding and the Supplier Register. Unowned until the appointment is made; the ISMS Manager holds it in the interim. | Medium / High | Manage closely (override — ISMS-OPS-004) |
| SH-21 | Divya Nair Head of Customer Success, ~48 staff | Owns customer security questionnaires, onboarding and offboarding data handling, and secures customer consent for the DR test window. | Medium / High | Manage closely |
| SH-22 | Karan Bhatia Head of Sales, ~35 staff | Owns contractual security commitments and RFP responses. The stalled UAE deal that triggered the project sits in this function; objectives BO-02 and S-08 are measured here. | Medium / High | Manage closely |
| SH-23 | Dr. Ahmed Al Balushi Head of Clinical Integration, ~20 staff | Owns customer-specific integration risk, including connections into customer-owned lab and PACS systems that sit at the edge of the ISMS boundary. | Medium / Medium | Keep informed |
| SH-24 | Finance team ~15 staff | Handles billing, payroll and financial records. The phishing near-miss involved this function, so it carries direct relevance to the awareness programme and payment controls. | Medium / Medium | Keep informed |
| SH-25 | Quality Assurance ~20 staff | Owns product testing and release quality. Directly affected by the assumption that control testing uses sanitised or synthetic data. | Low / Medium | Keep informed |
| SH-26 | All employees ~430 across Bengaluru, Pune, Hyderabad and Dubai | Subject to the policy suite, awareness training and acceptable-use requirements. Their completion rate is a success criterion. | Low / Medium | Keep informed |

# 6. Register — Customers and End Users

| ID | Stakeholder and Role | Stake in Project HealthSec | Influence / Interest | Engagement Approach |
| --- | --- | --- | --- | --- |
| SH-27 | Enterprise hospital groups ~14 customers, dedicated infrastructure | Hold custom contracts with security addenda and right-to-audit clauses. Their questionnaires and audit requests are the most demanding, and they must consent to the DR test window. | High / High | Keep satisfied |
| SH-28 | UAE prospects with a certification precondition Two named opportunities from 2025 | Made ISO/IEC 27001 certification a contractual precondition. The commercial case for the project rests substantially on this group. | High / Medium | Keep satisfied |
| SH-29 | Mid-size hospital customers ~65 customers, 50–300 beds | Enhanced SLA, shared or dedicated hosting, and a growing rate of security questionnaires attached to renewals. | Medium / Medium | Keep informed |
| SH-30 | Diagnostic and pharmacy chains ~6 customers | Integration-focused contracts with API-level SLAs through LAB-INT and PHARM-INT. | Medium / Medium | Keep informed |
| SH-31 | Clinic customers ~95 small single-location practices | Standard subscription on shared multi-tenant hosting. Little direct engagement, but the largest customer count by volume. | Low / Low | Monitor |
| SH-32 | Physician end users Several thousand accounts across the customer base | The largest privileged-access population on the platform. Access control changes affect them directly, but engagement runs through customers, not MediSync. | Low / Medium | Monitor (engaged via customers) |
| SH-33 | Patients Data subjects, indirect | The people whose health data the ISMS ultimately protects. No direct relationship with MediSync; rights are exercised through the treating provider. | Low / High | Monitor (engaged via customers) |

# 7. Register — External Parties

Vendors below are the ones whose exposure or role materially affects delivery. The full third-party population is assessed and tiered in ISMS-OPS-003 and ISMS-OPS-004.

| ID | Stakeholder and Role | Stake in Project HealthSec | Influence / Interest | Engagement Approach |
| --- | --- | --- | --- | --- |
| SH-34 | Certification body To be selected and contracted from Month 7 | Conducts Stage 1 and Stage 2 audits and issues the certificate. | High / High | Manage closely from Month 7 |
| SH-35 | AWS and Microsoft Azure ap-south-1 and UAE North | Hosting providers under a shared responsibility model, including the data-residency constraint. | High / Low | Monitor |
| SH-36 | VaultArchive DR Services Backup and disaster recovery | Holds encrypted backup archives. A breach here is one of the initial risks carried into the risk register, and the DR test depends on their cooperation. | High / Medium | Keep satisfied |
| SH-37 | SentinelWatch MSSP Co-managed Security Operations Center | Holds SIEM data and security alerts and is part of the incident response chain that gets tested in Phase 5. | Medium / High | Keep informed |
| SH-38 | MedLink Gulf Integrators UAE healthcare integration partner | Handles clinical data mapping for UAE customer integrations, placing them inside the UAE residency boundary. | Medium / Medium | Keep informed |
| SH-39 | Other service providers PulseMail Communications, PayBridge Payments, TrustID Solutions | Handle contact details, tokenised payment references and UAE identity verification data respectively. Assessed and tiered under ISMS-OPS-004. | Medium / Low | Monitor |
| SH-40 | External legal counsel Meridian Assurance Partners; Anchor & Vance LLP | Advise on data protection matters and hold contract and compliance records. Consulted where the Legal & Regulatory Register meets the limit of internal opinion. | Medium / Low | Keep informed |
| SH-41 | Data Protection Board of India Supervisory authority under the DPDP Act, 2023 | Receives breach notification and enforces reasonable security safeguards. | High / Low | Monitor |
| SH-42 | UAE PDPL supervisory authority Federal Decree-Law No. 45 of 2021 | Equivalent obligations for UAE data subjects, including cross-border transfer and data protection officer thresholds. | High / Low | Monitor |
| SH-43 | Cyber insurance provider Renewal during the engagement | Prices cover against demonstrable control maturity. Objective BO-09 is measured against their renewal terms. | Medium / Medium | Keep informed |

# 8. Engagement Requirements

These are the standing engagement commitments this register creates. ISMS-INI-005 turns them into a detailed communication plan.

| Stakeholder group | What they need | Frequency | Channel and owner |
| --- | --- | --- | --- |
| Board and Executive Sponsor | Programme health, certification trajectory, decisions needed, budget position | Quarterly | Executive Summary Report — CEO and CISO |
| Steering Committee | Gate evidence, risk acceptance decisions, re-baselining requests, funding release | Quarterly and at each gate | Steering Committee Minutes — ISMS Manager |
| Delivery team and consulting team | Progress against dates, blockers, next actions | Weekly | Working group stand-up and Weekly Status Note — ISMS Manager |
| Department owners | What is required of their function, when, and what evidence proves it | Monthly, and ahead of each control window | Monthly GRC Status Report and direct briefing — ISMS Manager |
| Security Champions | Control detail, evidence templates, awareness follow-up actions | Monthly | Champions forum — Information Security & GRC |
| Dubai-based staff | The same content as Bengaluru, delivered in a UAE-hours session rather than by forwarded email | Monthly | Regional session — Omar Al Mansoori |
| All employees | Policy changes, awareness training, what to do and who to tell when something looks wrong | At policy release, then at each training cycle | Awareness programme — HR with GRC |
| Enterprise customers | Notice of the DR test window, security posture updates, certification status once achieved | At contract review and before any test affecting them | Account team — Customer Success |
| Sales and Customer Success | What may and may not be claimed about certification status at each stage | At M-02, then at each gate | Sales briefing — ISMS Manager and Head of Legal |
| Critical vendors | Assessment requirements, evidence requests, remediation timelines | At assessment, then annually | Supplier assessment — Procurement with GRC |
| Certification body | Scope, documentation set, audit logistics, corrective action responses | From Month 7 through Month 14 | Direct — ISMS Manager |

# 9. Stakeholder Risks

Risks arising from stakeholder behaviour or availability. Delivery risks are present in ISMS-INI-002 Section 11; security risks move to ISMS-PLN-004 at Phase 3.

| Ref | Risk | Mitigation | Owner |
| --- | --- | --- | --- |
| SK-01 | Engineering treats the ISMS as duplicating practice it already follows, and secure SDLC formalisation is resisted as paperwork | The Charter constrains the project to formalise existing GitHub branch protection and review practice. Evidence is drawn from what Engineering already does. VP Engineering is engaged as an owner. | Ridhima Kapoor, CTO |
| SK-02 | Procurement stakeholder group has no owner while the Head of Procurement role is vacant | ISMS Manager holds the group as interim owner. Tier 1 vendor list is drafted regardless of the appointment. Linked to PR-02. | Rajesh Menon, CFO |
| SK-03 | Sales cites certification to prospects before the certificate is issued, creating a contractual exposure | No certification claim is permitted before ISMS-CRT-002 is issued. Sales and Customer Success are briefed at M-02 on exactly what may be said at each stage. | Omar Al Mansoori, Head of Legal |
| SK-04 | An enterprise customer exercises its right-to-audit mid-project and diverts the team during a gate window | Customer Success routes all audit and questionnaire requests through the ISMS Manager. Requests are scheduled outside gate weeks wherever the contract allows. | Divya Nair, Head of Customer Success |
| SK-05 | The CISO role is new and its authority is not yet recognised across departments accustomed to escalating through Engineering | Authority is stated explicitly in Charter Section 8, announced at kickoff under ISMS-INI-015, and reinforced by the CISO reporting line to the CEO. | Ananya Rao, CEO |
| SK-06 | Security Champions are nominated on paper but not actually released by their departments | Nominations are confirmed by the COO against ISMS-SUP-001 allocation. Forum attendance is tracked and reported monthly. | Farhan Ahmed, COO |
| SK-07 | The Dubai office drifts out of the loop, engaged mainly through forwarded email across a time-zone gap | A UAE-hours monthly session is scheduled from Phase 2. The Head of Legal & Compliance (UAE) acts as regional anchor rather than a mailing-list recipient. | Omar Al Mansoori, Head of Legal |
| SK-08 | Patients and physicians have high interest but no direct channel, so a poorly handled breach notification reaches them through customers in an uncontrolled way | The notification path to customers, and their onward path to data subjects, is defined in ISMS-OPS-005 and tested during the Phase 5 incident exercise. | Neha Choudhury, SOC Manager |
| SK-09 | Key-person dependency on the ISMS Manager across almost every stakeholder relationship | A deputy is named in Phase 2 with full repository access and standing attendance at the champions forum. Linked to PR-09. | Vikram Sundaram, CISO |

# 10. Register Maintenance

The ISMS Manager owns this register. It is reviewed at every phase gate and reissued when any of the following occurs.

- A named stakeholder changes role or leaves, or a vacant role is filled — the Head of Procurement appointment is the first person to be informed.

- Department Security Champions are confirmed at the end of Phase 2. This is a mandatory update, issued as v1.1.

- A new enterprise customer signs with a security addendum or right-to-audit clause.

- A vendor is added, removed or re-tiered under ISMS-OPS-004.

- The certification body is selected, at which point SH-34 is replaced by the named organisation.

- A stakeholder's influence or interest changes enough to move their engagement approach.

Superseded versions remain in the repository marked superseded. From Phase 2 onward the internal entries here are formalised as permanent ISMS roles in ISMS-LDR-005, and this register continues as the project-facing view.

# 11. Approval

By approving this register, the Steering Committee confirms the stakeholder identification is complete for Phase 1 and commits the engagement requirements in Section 8.

| Name | Role | Decision | Date |
| --- | --- | --- | --- |
| Meera Iyer | Head of GRC & Compliance / ISMS Manager | Prepared | 21 Feb 2026 |
| Vikram Sundaram | Chief Information Security Officer | Reviewed and endorsed | 23 Feb 2026 |
| Farhan Ahmed | Chief Operating Officer | Departmental coverage confirmed | 23 Feb 2026 |
| Omar Al Mansoori | Head of Legal & Compliance (UAE) | Regulatory and third-party entries confirmed | 24 Feb 2026 |
| Ananya Rao | Chief Executive Officer | Approved on behalf of the ISMS Steering Committee | 25 Feb 2026 |

Signature: ______________________________________     Date: _________________________

Ananya Rao, Chief Executive Officer and Chair, ISMS Steering Committee, MediSync Technologies Pvt. Ltd.