MEDISYNC TECHNOLOGIES PVT. LTD.

Bengaluru  |  Pune  |  Hyderabad  |  Dubai

COMMUNICATION PLAN

Project HealthSec — ISO/IEC 27001:2022 ISMS Implementation

| Field | Detail |
| --- | --- |
| Document Title | Communication Plan |
| Document Reference Number | ISMS-INI-005 |
| Master List Entry | Phase 1 — ISMS Initiation (Clause 4), Item 5 of 16 |
| Version | 1.0 |
| Status | Approved — Baseline |
| Document Classification | Confidential — Internal Use Only |
| Document Owner | Meera Iyer — Head of GRC & Compliance / ISMS Manager |
| Approving Authority | ISMS Steering Committee |
| Issue Date | 25 February 2026 |
| Effective Date | 25 February 2026 |
| Next Scheduled Review | At each phase gate; mandatory update when named contacts change |
| Applicable Programme | Project HealthSec — ISO/IEC 27001:2022 ISMS Implementation |

This document is the property of MediSync Technologies Pvt. Ltd. It is issued under the company's document control process and must not be copied, forwarded or disclosed outside the company without written approval from the Head of GRC & Compliance.

# Document Control

## 1. Document Information

| Field | Detail |
| --- | --- |
| Reference Number | ISMS-INI-005 |
| Series | INI — ISMS Initiation (Clause 4) |
| Document Type | Plan (Governance Control Document) |
| Owning Function | Information Security & GRC |
| Retention Period | Life of the ISMS plus seven (7) years |
| Storage Location | MediSync GRC Repository > Project HealthSec > Phase 1 — Initiation |
| Distribution | Executive Management, ISMS Steering Committee, Department Security Champions, Information Security & GRC, External Consulting Team |
| Governing Baseline | ISMS-INI-001 Project Charter v1.0; ISMS-INI-002 ISMS Project Plan v1.0; ISMS-INI-003 Stakeholder Register v1.0 |

## 2. Version History

| Version | Date | Author | Summary of Change | Approved By |
| --- | --- | --- | --- | --- |
| 0.1 | 13 Feb 2026 | Consulting Team | Initial draft based on ISMS-INI-003 stakeholder groups. | Not applicable |
| 0.2 | 20 Feb 2026 | Meera Iyer | Message content, escalation path and UAE session added. | Not applicable |
| 1.0 | 25 Feb 2026 | Meera Iyer | Review comments closed. Approved by Steering Committee. | Steering Committee |

# Table of Contents

Document Control	2

1. Document Information	2

2. Version History	2

Table of Contents	3

1. Purpose	4

2. Communication Principles	4

3. Standing Communication Register	4

4. Event-Triggered Communications	6

5. Escalation Path	8

6. Approval	8

# 1. Purpose

This plan defines what is communicated about Project HealthSec, to whom, when and through which channel. Its job is to make sure every group gets what it needs to play its part.

Security awareness communications are covered separately in ISMS-SUP-005. This plan handles project governance and ISMS operational communications only.

# 2. Communication Principles

| Principle | What it means in practice |
| --- | --- |
| Right audience, right detail | Executives get summaries and decisions. Implementers get specifics and evidence templates. Champions get control-level detail. |
| Scheduled, not improvised | Every standing communication has a defined trigger, owner and output. Ad-hoc updates supplement the schedule. |
| One document | Status reported in a communication always matches the current state of ISMS-INI-002, ISMS-PLN-004 and ISMS-OPS-002. Inconsistency between a dashboard and a register is a defect in the register or the dashboard. |
| UAE on equal footing | The Dubai office receives all project communications in UAE-hours sessions, not as forwarded emails. Omar Al Mansoori acts as the regional anchor. |
| No premature certification claims | Sales and Customer Success may only claim certification once ISMS-CRT-002 is issued. What may be said at each project stage is defined in Section 4 and communicated to those functions at M-02. |

# 3. Standing Communication Register

| Ref | Communication | Audience | Frequency / Trigger | Format / Channel | Owner / Output |
| --- | --- | --- | --- | --- | --- |
| C-01 | Weekly Status Note | ISMS Manager, Consulting Team, active department owners | Weekly (Monday) | Email + shared register | ISMS Manager — Weekly Status Note |
| C-02 | Monthly GRC Status Report | CISO, Security Champions, department owners | Monthly, first week | Email + PDF report | ISMS Manager — Monthly GRC Status Report |
| C-03 | Steering Committee Meeting | CEO, CTO, CISO, CFO, COO, Head of Legal, ISMS Manager | Quarterly; at each gate | Formal meeting + minutes | ISMS Manager (facilitates), CEO (chairs) — Steering Committee Minutes |
| C-04 | Phase Gate Review | ISMS Manager, CISO, phase owner, gate approver | At each gate (M-01–M-10) | Gate review meeting | ISMS Manager — Phase Gate Review Record |
| C-05 | Executive Briefing to Board | CEO, Board of Directors | Quarterly | Board pack summary | CEO and CISO — Executive Summary Report |
| C-06 | Security Champions Forum | All Department Security Champions, ISMS Manager | Monthly | Video call + action log | Information Security & GRC — action log within 2 business days |
| C-07 | UAE Regional Session | Dubai-based staff, Omar Al Mansoori | Monthly (UAE hours) | Video call | Omar Al Mansoori + ISMS Manager — mirrors C-02 / C-06 |
| C-08 | Consulting Team Review | ISMS Manager, Consulting Engagement Lead | Bi-weekly | Video call + decision log | ISMS Manager — decision log for the period |
| C-09 | Risk Register Update | CISO, risk owners | After each update; min monthly | Email with change summary | ISMS Manager — confirms ISMS-PLN-004 current |
| C-10 | Control Evidence Status | CISO, department control owners | Monthly — Months 5–8 | ISMS-OPS-002 dashboard | ISMS Manager — confirms evidence log current |
| C-11 | Internal Audit Findings Brief | CISO, relevant department owners | After each audit (Phase 6) | Briefing + ISMS-PEV-006 | Internal Audit Lead — NCs and CARs assigned |
| C-12 | Corrective Action Status | CISO, action owners | Monthly from Phase 7 | ISMS-IMP-004 dashboard | ISMS Manager — overdue actions escalated same day |

# 4. Event-Triggered Communications

| Ref | Trigger | Audience | Message | Owner |
| --- | --- | --- | --- | --- |
| E-01 | ISMS kickoff (ISMS-INI-015) | All staff | Project HealthSec is beginning. What it is, why it matters, what staff will be asked to do. | CEO and ISMS Manager |
| E-02 | Policy suite approved (M-02) | All staff | Information Security Policy is now in force. Key obligations explained. Where to find the full policy. | CISO |
| E-03 | M-02 gate closed | Sales, Customer Success | What may and may not be said about certification status at this stage. Updated at each subsequent gate. | ISMS Manager and Head of Legal |
| E-04 | SoA approved (M-03) | Department control owners, Security Champions | Which Annex A controls apply to each department, with implementation schedule. | CISO and ISMS Manager |
| E-05 | Awareness programme launched (M-04) | All staff | Mandatory training is live. Completion deadline. | Head of HR and Security Champions |
| E-06 | DR test scheduled (Month 7) | Affected enterprise customers (via Customer Success), Cloud Infrastructure, Engineering | Test date, scope, customer impact. Requires customer consent per ISMS-INI-003 SH-27. | Divya Nair, Head of Customer Success |
| E-07 | Internal audit findings issued (ISMS-PEV-005) | Department owners with findings, CISO | Finding detail, corrective action required, deadline, responsible owner. | Internal Audit Lead |
| E-08 | Stage 1 audit date confirmed | All Steering Committee members, department control owners | Audit date, scope, what the certification body will examine, logistics. | ISMS Manager |
| E-09 | Stage 1 passed (M-08) | ISMS Steering Committee, Board | Stage 1 outcome, any findings, corrective action plan, Stage 2 schedule. | CISO and ISMS Manager |
| E-10 | Certification achieved (M-10) | All staff; Sales and Customer Success (specific briefing); Board; press if approved | Certificate issued. Scope. What changes for customers. What Sales may now state. | CEO; Head of Sales and Customer Success briefed first |
| E-11 | Security incident (if ISMS-OPS-006 triggered) | Per ISMS-OPS-005 Incident Management Procedure | Per incident severity tier. See ISMS-OPS-005 — not duplicated here. | SOC Manager and CISO |
| E-12 | Risk above appetite identified outside scheduled review | CISO, relevant risk owner, Steering Committee if above threshold | Risk description, current exposure, proposed treatment. Decision required within 5 business days. | ISMS Manager |

# 5. Escalation Path

| Failure | First action | If unresolved after 5 business days |
| --- | --- | --- |
| A stakeholder is not receiving communications or not engaging | ISMS Manager contacts the individual directly and logs the contact attempt. | Escalated to that stakeholder's line manager, then to the COO. |
| A gating deliverable owner is unresponsive ahead of a gate | ISMS Manager escalates to the CISO immediately — not after 5 days. | CISO escalates to the Steering Committee; out-of-cycle meeting called if the critical path is at risk. |
| Sales or Customer Success makes an unsanctioned certification claim | ISMS Manager and Head of Legal issue a written correction to the prospect within 24 hours. | COO and CEO informed; corrective action opened against the relevant individual. |
| Incident notification path is untested at M-05 gate | Gate is held open. ISMS-OPS-005 notification path must be demonstrated before M-05 can be closed. | CISO reports to the Steering Committee as a gate-blocking finding. |

# 6. Approval

| Name | Role | Decision | Date |
| --- | --- | --- | --- |
| Meera Iyer | Head of GRC & Compliance / ISMS Manager | Prepared | 20 Feb 2026 |
| Vikram Sundaram | Chief Information Security Officer | Reviewed | 23 Feb 2026 |
| Omar Al Mansoori | Head of Legal & Compliance (UAE) | UAE session and claims control confirmed | 24 Feb 2026 |
| Ananya Rao | Chief Executive Officer | Approved on behalf of the ISMS Steering Committee | 25 Feb 2026 |

Signature: ______________________________________     Date: _________________________

Ananya Rao, Chief Executive Officer and Chair, ISMS Steering Committee, MediSync Technologies Pvt. Ltd.