MEDISYNC TECHNOLOGIES PVT. LTD.

Bengaluru  |  Pune  |  Hyderabad  |  Dubai

ISMS KICKOFF MEETING — MINUTES

Project HealthSec — ISO/IEC 27001:2022 ISMS Implementation

| Field | Detail |
| --- | --- |
| Document Title | ISMS Kickoff Meeting Minutes |
| Document Reference Number | ISMS-INI-015 |
| ISO/IEC 27001:2022 Clause | Clause 5.1 — Leadership and Commitment; Clause 7.4 — Communication |
| Master List Entry | Phase 1 — ISMS Initiation (Clause 4), Item 15 of 16 |
| Version | 1.0 |
| Status | Approved — Circulated and Confirmed by Attendees |
| Document Classification | Confidential — Internal Use Only |
| Document Owner | Meera Iyer — Head of GRC & Compliance / ISMS Manager |
| Meeting Date | 2 February 2026 |
| Meeting Time | 10:00–12:30 IST (13:30–16:00 GST — Dubai team joined remotely) |
| Meeting Format | Hybrid — Bengaluru boardroom (primary) + video link for Pune, Hyderabad and Dubai |
| Minutes Recorded By | Meera Iyer |
| Minutes Approved By | Ananya Rao (CEO) and Vikram Sundaram (CISO) |
| Issue Date | 4 February 2026 |

These minutes are a controlled document. They are circulated to all attendees for confirmation and stored in the MediSync GRC Repository as evidence of leadership commitment and project launch under Clause 5.1.

# 1. Attendees

| Name | Role | Location | Present / Apology |
| --- | --- | --- | --- |
| Ananya Rao | CEO — Chair | Bengaluru | Present |
| Vikram Sundaram | CISO | Bengaluru | Present |
| Ridhima Kapoor | CTO | Bengaluru | Present |
| Farhan Ahmed | COO | Bengaluru | Present |
| Rajesh Menon | CFO | Bengaluru | Present |
| Omar Al Mansoori | Head of Legal & Compliance (UAE) | Dubai (remote) | Present |
| Meera Iyer | Head of GRC & Compliance / ISMS Manager | Bengaluru | Present |
| Advait Deshmukh | VP Engineering | Pune (remote) | Present |
| Sana Al Farsi | Head of Cloud Infrastructure | Bengaluru | Present |
| Neha Choudhury | SOC Manager | Bengaluru | Present |
| Priya Subramaniam | Head of HR | Bengaluru | Present |
| Divya Nair | Head of Customer Success | Hyderabad (remote) | Present |
| Karan Bhatia | Head of Sales | Dubai (remote) | Present |
| Dr. Ahmed Al Balushi | Head of Clinical Integration | Hyderabad (remote) | Present |
| Consulting Team Engagement Lead | External ISMS Consulting Team | Bengaluru | Present |
| Rajesh Menon (CFO) | Joined at Item 3 — budget section | Bengaluru | Present (partial) |

Apologies: Head of Procurement (role currently vacant). ISMS Manager noted this and confirmed the role is being prioritised for hire — vendor management and supplier-related agenda items were noted as dependent on this appointment.

# 2. Agenda

| Item | Topic | Owner |
| --- | --- | --- |
| 1 | Welcome and purpose of the meeting | CEO |
| 2 | Why we are doing this — context, background and the Board decision | CEO / CISO |
| 3 | Project HealthSec overview — scope, phases, budget and timeline | ISMS Manager |
| 4 | What each department needs to do — roles and expectations | ISMS Manager / CISO |
| 5 | The ISMS Steering Committee — how it will work | CEO |
| 6 | Questions and open discussion | All |
| 7 | Actions and next steps | ISMS Manager |

# 3. Discussion and Minutes

## Item 1 — Welcome

Ananya Rao opened the meeting and set the tone early: this project exists because of a real set of problems — a stalled UAE deal, a phishing near-miss, a cloud misconfiguration found by accident, and access reviews that were over a year overdue. She said the company has grown fast and the security practices haven't kept up, and that's what this project is fixing. She was direct that this is not a box-ticking exercise and that she expects everyone in the room to treat it as a business priority, not a GRC team project.

## Item 2 — Context and background

Vikram Sundaram gave a brief overview of the current state findings — drawing from the context analysis that had been circulated in advance. He highlighted three things that landed in the room:

- The shared platform architecture means that a failure in identity or the API gateway is not a product-level failure — it's a company-level failure affecting every customer in that region at once.

- The phishing near-miss in 2024 was not just about Finance. It showed that anyone without awareness training is a potential entry point, and awareness training currently only covers Engineering.

- Two UAE deals were stalled because the company could not produce a certification or a credible evidence package. Certification is not optional for the next phase of commercial growth.

Omar Al Mansoori (remote, Dubai) flagged that the UAE PDPL obligations are more pressing than most people realise — the DPO threshold assessment hasn't been done, and some enterprise contracts have breach notification SLAs that are tighter than what the current incident process can meet. He said this is a Phase 1 action, not a Phase 5 one.

## Item 3 — Project HealthSec overview

Meera Iyer walked through the project structure: 11 phases (Phase 0 already complete), 14 months to Stage 2 certification, ₹1.71 Cr total budget, 92 controlled documents across the programme. She explained the phase gate model — each phase has a set of deliverables, and the gate only closes when those deliverables are approved. No gate, no next phase funding.

Key dates noted for the room:

- M-02 (April 2026): Policy suite approved by CEO — the first visible output for all staff.

- M-03 (June 2026): Risk assessment, asset register and Statement of Applicability. This is the biggest month of Phase 3.

- M-04 (July 2026): Awareness training live for all departments. Not just Engineering.

- M-05 (October 2026): Operational controls implemented and evidenced. DR test complete.

- M-10 (April 2027): Certification granted. Dashboard suite live.

Rajesh Menon joined at this point and confirmed the budget is approved and the phase-gate funding model (consulting fees released against accepted deliverables, not elapsed time) is operational from this date.

## Item 4 — Department roles and expectations

Meera Iyer walked through what each department is being asked to do, starting with the most significant asks:

- Engineering (Advait Deshmukh): The SDLC secure development procedure that needs to be written is not asking Engineering to change what it does — it's asking them to document what they already do. Branch protection, code review, pipeline security checks are already in place. The job is evidence, not change.

- Cloud Infrastructure (Sana Al Farsi): BCDR plan and a full end-to-end DR test are M-05 gate conditions. Customer notice for the 14 enterprise customers with dedicated infrastructure needs to go out by Month 7. Sana confirmed she's aware and has already started scoping the test window.

- HR (Priya Subramaniam): Security awareness programme needs to cover all departments by M-04, with 95% completion tracked per department. Priya noted that getting Finance and Customer Success to complete training has historically been difficult and asked for the GRC team to support with content. Agreed.

- Legal (Omar Al Mansoori): DPO assessment and DPA review are Phase 1 actions — they need to be done before M-01, not later. Omar confirmed he will start this week.

- Customer Success (Divya Nair): Enterprise customers need to be briefed on the certification timeline and on what the DR test will involve for them. Any right-to-audit requests that come in should be routed through the ISMS Manager, not handled ad hoc.

- Sales (Karan Bhatia): From today, no certification claims are made to prospects. What can be said at each stage is being defined in the Communication Plan and will be briefed to Sales formally at M-02.

Advait Deshmukh raised a question about whether implementing ISMS controls would slow down the release cycle. Vikram Sundaram was clear that the controls being implemented are formalising what's already in the pipeline — there should be no material impact on release velocity. If there is, it gets escalated, not absorbed quietly.

## Item 5 — ISMS Steering Committee

Ananya Rao confirmed the Steering Committee is constituted as of today. She described how it works: quarterly meetings (plus any gate closure that needs a decision), chaired by the CEO, quorum of four. It has actual authority — it can accept risk above appetite, re-baseline the schedule, release phase-gate funding and escalate to the Board. It is not a status update meeting.

First Steering Committee meeting is scheduled for 1 April 2026, ahead of the M-01 gate review.

## Item 6 — Questions and open discussion

| Question / Comment | Response |
| --- | --- |
| Divya Nair: What if an enterprise customer asks for a right-to-audit before we're certified — what do we say? | Meera Iyer: Route all audit and questionnaire requests through the ISMS Manager. We respond cooperatively but schedule around gate weeks wherever the contract allows. We don't refuse, but we're not available during gate review windows without agreement from the CEO. |
| Advait Deshmukh: Security Champions — when are they named and what exactly is expected of them? | Meera Iyer: Nominated by end of Phase 2 (April). Roughly 4 hours per week from Phase 3. Their job is local implementation, evidence collection and awareness follow-through. They're the ISMS's eyes and hands in each department, not the owner of controls — that stays with the department head. |
| Sana Al Farsi: Who handles the relationship with the certification body? | Meera Iyer will own the certification body relationship from Month 7 when shortlisting begins. Vikram Sundaram is the technical point of contact during the audit. The certification body doesn't talk to department heads directly unless we're in the Stage 2 audit room. |
| Priya Subramaniam: Can we use the ISMS training content for the mandatory induction programme for new joiners? | Yes — this was already being planned. The awareness programme will be designed so the core module is reusable as induction content from Month 5 onward. |
| Karan Bhatia: When can we start telling UAE prospects that certification is in progress? | From today, Sales can say the ISMS implementation has been formally launched. We cannot say certification is expected by a specific date in prospect conversations until M-08 (Stage 1 passed). The Communication Plan will spell this out exactly. |

# 4. Actions

| Ref | Action | Owner | Due |
| --- | --- | --- | --- |
| A-01 | Conduct UAE PDPL DPO threshold assessment and confirm status | Omar Al Mansoori | 20 Feb 2026 |
| A-02 | Review all customer DPAs against DPDP Act and UAE PDPL requirements — flag gaps | Omar Al Mansoori | 28 Feb 2026 |
| A-03 | Confirm per-contract breach notification SLAs and add to ISMS-INI-010 | Omar Al Mansoori / Meera Iyer | 28 Feb 2026 |
| A-04 | Circulate kickoff meeting minutes to all attendees for confirmation within 48 hours | Meera Iyer | 4 Feb 2026 |
| A-05 | Publish Management Commitment Statement (ISMS-INI-014) to all-staff intranet | Meera Iyer / Priya Subramaniam | 5 Feb 2026 |
| A-06 | Schedule Phase 1 gap assessment interviews with department heads — start 2 March 2026 | Meera Iyer / Consulting Team | 9 Feb 2026 |
| A-07 | Confirm Security Champion nomination process with COO — nomination deadline end of Phase 2 | Farhan Ahmed / Meera Iyer | 15 Feb 2026 |
| A-08 | Karan Bhatia to brief Sales team on what may and may not be said to prospects from today | Karan Bhatia | 9 Feb 2026 |
| A-09 | Sana Al Farsi to start scoping end-to-end DR test window — customer notice required by Month 7 | Sana Al Farsi | 1 Mar 2026 |
| A-10 | Schedule first ISMS Steering Committee meeting for 1 April 2026 | Meera Iyer | 6 Feb 2026 |

# 5. Decisions Made

| Ref | Decision | Made By |
| --- | --- | --- |
| D-01 | ISMS Steering Committee is constituted as of 2 February 2026. Ananya Rao chairs. First meeting 1 April 2026. | CEO |
| D-02 | Sales and Customer Success may not make certification claims beyond "implementation formally launched" until M-08. | CEO and Head of Legal |
| D-03 | All enterprise customer right-to-audit and security questionnaire requests are routed through the ISMS Manager from today. | ISMS Manager, confirmed by CEO |
| D-04 | DPO threshold assessment and DPA review are Phase 1 actions (not Phase 5) — due before M-01. | CEO on advice of Head of Legal |
| D-05 | Security awareness programme scope includes all departments from Phase 4. 95% completion per department is a gate condition at M-04. | CEO and Head of HR |

# 6. Next Meeting

First ISMS Steering Committee meeting: 1 April 2026, 10:00 IST. Agenda will include M-01 gate evidence review and Phase 2 launch.

Phase 1 gap assessment interviews begin 2 March 2026. Department heads will receive individual scheduling emails from Meera Iyer by 9 February 2026.

# 7. Confirmation of Minutes

These minutes were circulated to all attendees on 4 February 2026. Confirmation of accuracy was received from all attendees by 6 February 2026. Any corrections raised during that window are incorporated into this final version.

| Name | Role | Confirmed | Date |
| --- | --- | --- | --- |
| Ananya Rao | CEO | Confirmed | 5 Feb 2026 |
| Vikram Sundaram | CISO | Confirmed | 5 Feb 2026 |
| Meera Iyer | ISMS Manager (Minutes Author) | Confirmed | 4 Feb 2026 |

MEDISYNC TECHNOLOGIES PVT. LTD.

Bengaluru  |  Pune  |  Hyderabad  |  Dubai

PROJECT APPROVAL RECORD

Project HealthSec — ISO/IEC 27001:2022 ISMS Implementation

| Field | Detail |
| --- | --- |
| Document Title | Project Approval Record |
| Document Reference Number | ISMS-INI-016 |
| ISO/IEC 27001:2022 Clause | Clause 5.1 — Leadership and Commitment |
| Master List Entry | Phase 1 — ISMS Initiation (Clause 4), Item 16 of 16 — Final Phase 1 deliverable |
| Version | 1.0 |
| Status | Approved — Phase 1 Complete |
| Document Classification | Confidential — Internal Use Only |
| Document Owner | Meera Iyer — Head of GRC & Compliance / ISMS Manager |
| Date of Approval | 26 March 2026 |
| Approving Authority | ISMS Steering Committee |

This record closes Phase 1 of Project HealthSec. It confirms that all sixteen Phase 1 deliverables are complete and approved, the M-01 milestone gate is passed, and the project is authorised to proceed to Phase 2.

# 1. Purpose

This document formally records that Phase 1 — ISMS Initiation — is complete. It serves three functions: it closes the M-01 gate in ISMS-INI-002, it confirms that all 16 Phase 1 deliverables have been accepted, and it authorises the project to move into Phase 2 (Leadership) with the first tranche of consulting fees released.

# 2. Phase 1 Deliverable Completion Checklist

All deliverables must be Approved before the gate can close. Approved means the named approver has formally confirmed acceptance — verbal agreement in a meeting does not count.

| Doc ID | Document | Approved By | Date Approved | Status |
| --- | --- | --- | --- | --- |
| ISMS-INI-001 | Project Charter | ISMS Steering Committee / CEO | 20 Jan 2026 | ✓ Approved |
| ISMS-INI-002 | ISMS Project Plan | ISMS Steering Committee | 20 Feb 2026 | ✓ Approved |
| ISMS-INI-003 | Stakeholder Register | ISMS Steering Committee | 25 Feb 2026 | ✓ Approved |
| ISMS-INI-004 | RACI Matrix | ISMS Steering Committee | 25 Feb 2026 | ✓ Approved |
| ISMS-INI-005 | Communication Plan | ISMS Steering Committee | 25 Feb 2026 | ✓ Approved |
| ISMS-INI-006 | Context Analysis Report | ISMS Steering Committee | 5 Mar 2026 | ✓ Approved |
| ISMS-INI-007 | SWOT Analysis | ISMS Steering Committee | 5 Mar 2026 | ✓ Approved |
| ISMS-INI-008 | PESTLE Analysis | ISMS Steering Committee | 5 Mar 2026 | ✓ Approved |
| ISMS-INI-009 | Interested Parties Register | ISMS Steering Committee | 5 Mar 2026 | ✓ Approved |
| ISMS-INI-010 | Legal & Regulatory Register | Steering Committee / Head of Legal | 10 Mar 2026 | ✓ Approved |
| ISMS-INI-011 | ISMS Scope Document | ISMS Steering Committee / CEO | 15 Mar 2026 | ✓ Approved |
| ISMS-INI-012 | Gap Assessment Report | ISMS Steering Committee | 25 Mar 2026 | ✓ Approved |
| ISMS-INI-013 | Gap Analysis Matrix (Excel) | CISO / ISMS Manager | 25 Mar 2026 | ✓ Approved |
| ISMS-INI-014 | Management Commitment Statement | CEO | 25 Mar 2026 | ✓ Approved |
| ISMS-INI-015 | Kickoff Meeting Minutes | CEO / CISO | 6 Feb 2026 | ✓ Approved |
| ISMS-INI-016 | Project Approval Record (this doc) | ISMS Steering Committee | 26 Mar 2026 | ✓ Approved |

# 3. M-01 Gate Evidence Summary

The ISMS-INI-002 Project Plan sets three gate conditions for M-01. All three are confirmed met.

| Gate condition | Evidence | Status |
| --- | --- | --- |
| ISMS-INI-011 ISMS Scope Document approved | Approved by Steering Committee on 15 March 2026. Scope statement ratified. | ✓ Met |
| ISMS-INI-012 Gap Assessment Report approved | Approved by Steering Committee on 25 March 2026. 20 gaps identified, 6 rated Critical, all with owners and phase targets. | ✓ Met |
| ISMS-INI-013 Gap Analysis Matrix approved | Accepted by CISO and ISMS Manager on 25 March 2026. Clause-by-clause companion to ISMS-INI-012. | ✓ Met |

# 4. Key Facts Established in Phase 1

These are the foundational facts the ISMS now rests on. They are established, documented and baselined — they don't change without a formal reissue of the relevant document.

| Item | Confirmed fact |
| --- | --- |
| ISMS scope | All eight products, shared platform layer, both cloud regions (AWS ap-south-1 and Azure UAE North), four offices. Ratified in ISMS-INI-011. |
| Control strengths | MFA (Entra ID), encryption at rest and in transit, CrowdStrike Falcon EDR, Microsoft Sentinel SIEM, GitHub branch protection and code review, data residency separation. Eight controls confirmed Compliant at assessment. |
| Critical gaps | Six — no asset register, no risk register, no SoA, access reviews overdue, IR plan untested and out of date, DR never tested. All have owners and phase targets. See ISMS-INI-012. |
| Risk appetite | Defined and approved by senior management. Documented in ISMS-PLN-002 (Phase 3). Low appetite for patient data, regulatory compliance and insider/external cyberattack scenarios. |
| Regulatory baseline | DPDP Act (India), CERT-In Rules, UAE PDPL, Telemedicine and EHR standards, contractual obligations — all mapped in ISMS-INI-010. 5 of 23 obligations Compliant; 18 have actions. |
| Project governance | ISMS Steering Committee constituted. CISO appointed. ISMS Manager function created. Phase gate model operational from M-01. |
| Budget released | ₹8,80,000 Phase 1 consulting tranche released on gate closure, as per ISMS-INI-002 Section 10. |

# 5. Outstanding Actions Before Phase 2 Closes

These actions were identified in Phase 1 but are not Phase 1 gate conditions. They must be resolved no later than the M-02 gate.

| Ref | Action | Owner | Due |
| --- | --- | --- | --- |
| OA-01 | DPO threshold assessment (UAE PDPL) — flagged as Phase 1 priority at kickoff meeting | Omar Al Mansoori | M-01 (now overdue — chase) |
| OA-02 | Customer DPA review against DPDP Act and UAE PDPL | Omar Al Mansoori | Before M-02 |
| OA-03 | Per-contract breach notification SLAs documented in ISMS-INI-010 | Omar Al Mansoori / Meera Iyer | Before M-02 |
| OA-04 | Security Champions nominated by COO across all departments | Farhan Ahmed | End of Phase 2 |
| OA-05 | Sales team briefed on what may and may not be said to prospects | Karan Bhatia | Done — 9 Feb 2026 |

# 6. Phase 2 Authorisation

With M-01 confirmed closed, the ISMS Steering Committee authorises the project to proceed to Phase 2 — Leadership (Clause 5). Phase 2 covers the full policy suite, formal role and responsibility assignments, and the Leadership Commitment Meeting. Phase 2 must be complete and approved by M-02 (April 2026).

The Phase 1 consulting tranche of ₹8,80,000 is released upon this approval, per ISMS-INI-002 Section 10.

# 7. Approval

| Name | Role | Decision | Date |
| --- | --- | --- | --- |
| Meera Iyer | Head of GRC & Compliance / ISMS Manager | Prepared and confirmed all deliverables accepted | 25 Mar 2026 |
| Vikram Sundaram | Chief Information Security Officer | Technical deliverables confirmed | 25 Mar 2026 |
| Ananya Rao | Chief Executive Officer | Approved on behalf of the ISMS Steering Committee — M-01 gate closed | 26 Mar 2026 |

Signature: ______________________________________     Date: _________________________

Ananya Rao, Chief Executive Officer and Chair, ISMS Steering Committee, MediSync Technologies Pvt. Ltd.